Placer County Water Agency

Middle Fork American River Project Relicensing

Proposed Meetings

(Distributed September 4, 2007)

| Meeting Group | Study Plan | Topic | Duration |
| --- | --- | --- | --- |
| October 2007 |
| Plenary | Discuss potential Project betterments | 0.5 day |
| Aquatic TWG | AQ 1 - Instream Flow | Review instream calibration flows | 0.5 day |
| Recreation TWG | REC 2 - Recreation Visitor Surveys | Develop general visitor survey instrument and implementation schedule | 1 day |
| November 2007 |
| Plenary | Discuss Project operations model Overview of source water management in Placer County | 0.5 day |
| Terrestrial TWG | TERR 1 - Vegetation Communities & Wildlife Habitats | Report overview | 0.5 day |
|  | TERR 4 - Special-Status Wildlife | Report overview |  |
| Recreation TWG | REC 2 - Recreation Visitor Surveys | Develop general visitor survey instrument and implementation schedule | 1 day |
|  | REC 4 - Stream-Based Recreation Opportunities | Develop preliminary list of focus group participants and survey questions | 1 day |
| Cultural TWG | CUL 1 - Cultural Resources | Report overview | 0.5 day |
| December 2007 |
| No meetings scheduled |
| January 2008 |
| Aquatic TWG | AQ 1 - Instream Flow | Develop consensus regarding habitat suitability criteria, periodicity charts, and habitat modeling methods | 2 days |
|  | AQ 2 - Fish Population | Discuss appropriate fish standing crop comparison datasets | 1 day |
|  | AQ 7 - Entrainment | Fully develop approach for fish entrainment threshold calculations | 1 day |
| Recreation TWG | REC 4 - Stream-Based Recreation Opportunities | Finalize list of focus group participants and survey questions | 1 day |
| February 2008 |
| Aquatic TWG | AQ 1 - Instream Flow | Develop consensus regarding habitat suitability criteria, periodicity charts, and habitat modeling methods | 1 day |
|  | AQ 2 - Fish Population | Select appropriate fish standing crop comparison datasets | 1 day |
|  | AQ 12 - Special-Status Amphibians & Aquatic Reptiles | Report overview |  |
|  | AQ 7 - Entrainment | Fully develop approach for fish entrainment threshold calculations | 1 day |
| Cultural TWG | CUL 1 - Cultural Resources | Discuss eligibility recommendations and future studies | 0.5 day |
| March 2008 |
| Aquatic TWG | AQ 2 - Fish Population | Report overview | 1 day |
|  | AQ 11 - Water Quality | Report overview |  |
|  | AQ 7 - Entrainment | Fully develop approach for fish entrainment threshold calculations | 1 day |
|  | AQ 12 - Special-Status Amphibians & Aquatic Reptiles | Discuss need for implementation of FYLF contingency studies | 0.5 day |
| Terrestrial TWG | TERR 2 - Special-Status Plants | Discuss timing for implementation of special-status plant surveys | 0.5 day |
|  | TERR 6 - Special-Status Bats | Report overview |  |