Potential Resource Issue:

Special-status amphibians and aquatic reptiles and their habitat.

Project Nexus:

Project operations, maintenance activities, and potential Project betterments could result in direct and indirect effects on special-status amphibians and aquatic reptiles and their habitat.

In bypass reaches, Project operations influence the seasonal flow and temperature regimes, and in the peaking reach downstream of Oxbow Powerhouse, Project operations can cause daily and monthly fluctuations in flow, which could affect instream habitat conditions.

For California red-legged frog (CRLF), flow conditions in the bypass reaches may affect off-channel wetted areas and backwater pools, potentially influencing habitat availability.  In the peaking reach, flow fluctuation could affect habitat availability and the suitability of backwater pools and off-channel wetted areas.

For Foothill yellow-legged frog (FYLF), flow conditions in the bypass reaches could affect habitat availability and suitability (e.g., water temperature) for all life stages.  Project operations that result in flow fluctuations could create changes in water stage and velocity that could affect the suitability of instream habitat and potentially scour or strand egg masses and tadpoles.  Water temperature regimes downstream of Project facilities could alter the timing of breeding and subsequent tadpole development.

For western pond turtle (WPT), Project reservoir fluctuations could result in the inundation of potential nesting habitat.

Potential License Condition:

Instream flow releases.

Recreation flows.

Vegetation and Integrated Pest Management Plan.

Special-status amphibian and aquatic reptile protection measures.

Study Objective(s):

Identify and map potential habitat for CRLF and FYLF in the study area.

Document the distribution and abundance of CRLF populations in the study area, as required by U.S. Fish and Wildlife Service (USFWS).

Document the distribution and abundance of FYLF populations in the study area.

Document the timing and length of FYLF breeding season.

Identify existing data and obtain new data necessary to develop habitat suitability criteria (HSC) for FYLF.

Characterize the water stage, velocity, and temperature of various flow regimes as it relates to FYLF habitat through coordination with the instream flow and water temperature studies.

Document the presence of potential WPT nesting habitat near Project reservoirs and potential Project betterment inundation zones.

Document the presence of WPT during CRLF and FYLF surveys.

Extent of Study Area:

The study area for CRLF, FYLF, and WPT is limited to the elevational distribution of each species within the Project area and includes bypass and peaking reaches, and Project reservoirs and diversion pools.

The elevational distribution for each species is listed below:

CRLF - below 5,000 feet in elevation (Jennings and Hayes 1994);

FYLF - below 4,500 feet in elevation (personal communication with Jan Williams, U.S. Forest Service (USFS) regarding known sightings in the region; this would be increased if individuals are found near this elevation); and

WPT - below 6,000 feet in elevation.

The study area for CRLF and WPT also includes off-channel ponds and wetlands that may be present within the following study areas around Project facilities and features, recreation facilities, and other stakeholder identified recreation areas where maintenance activities occur.

| Study Area | Project Facilities and Features, Recreation Facilities, and Other Stakeholder Identified Recreation Areas |
| --- | --- |
| 10 feet | on either side of trails |
| 20 feet | around the perimeter of the large reservoirs, medium reservoirs and diversion pools outside the perimeter fence of powerhouses, switchyards, and substations around ancillary support facilities and Project fences |
| 30 feet | on either side of penstocks, valve houses, and removable sections around gaging stations and weirs on either side of communication lines, powerlines, photovoltaic poles and lines, and roads and access points |
| 60 feet | around gatehouses, surge tanks, adits, portals, microwave reflectors, radio towers, sediment disposal and laydown areas |
| 100 feet | around recreation facilities and dispersed concentrated use areas |

The study area for CRLF and WPT also includes off-channel ponds and wetlands that may be present within a buffer area (100 feet) around potential Project betterments including new facilities, roads, trails, staging and disposal sites, as well as new inundation areas.

Additional information describing the species-specific study sites is described below.

Study Approach:

The study approaches for each species are provided below.

California Red-legged Frog (CRLF)

The following describes the approach to complete a protocol-level site assessment and surveys for CRLF.

Site Assessment

  - Conduct USFWS protocol-level site assessment in accordance with Revised Guidance on Site Assessments and Field Surveys for the California Red-legged Frog, August 2005 (USFWS 2005).  This includes:

    - Identify and map known occurrences of CRLF within one mile of the study area, based on agency consultation, museum records, and other existing information.  Preliminary information is available in the Middle Fork American River Project (FERC No. 2079) Draft Existing Resource Information Report, First Series (PCWA 2006);

    - Identify and map CRLF habitats within one mile of the study area based on review of aerial photography, helicopter surveys, and video surveys;

    - Conduct a field reconnaissance survey to verify habitat mapped in the study area.  This includes verification of accessible habitat identified at off-channel ponds and wetlands and in the bypass and peaking reaches.  Verification of habitat in the bypass and peaking reaches will be completed in conjunction with FYLF habitat characterization surveys.  See FYLF approach below for detailed information of habitat characterization survey methods; and

    - Prepare a Site Assessment Report for submittal to USFWS and the Aquatic Technical Working Group (TWG) that includes the following:

      - Copies of data sheets;

      - Copies of field notes;

      - Global Positioning System (GPS) data for all field reconnaissance sites;

      - List of known occurrences of CRLF locations within one mile of the study area;

      - Photographs of the study area including a map of photo locations;

      - Geomorphic Information System (GIS) map of potential CRLF habitat within 1 mile of the study area; and

      - Description of the Middle Fork American River Project (Project or MFP) and potential Project betterments.

Protocol-level Surveys

  - Following submittal of the Site Assessment Report to USFWS, USFWS will determine if Protocol-level CRLF surveys are required.  If USFWS determines that surveys are required, then PCWA will complete the surveys in accordance with the Revised Guidance on Site Assessments and Field Surveys for the California Red-legged Frog, August 2005 (USFWS 2005).  USFWS decontamination guidelines will be implemented during the surveys.

  - Complete CRLF surveys in areas requested by USFWS that are accessible and can be safely surveyed by a qualified biologist.  Protocol-level surveys consist of up to eight visits (two day visits and four night visits during the breeding season and one day and one night visit during the non-breeding season).  If necessary, survey protocols will be modified, in consultation with USFWS, to provide for safety of survey personnel.

  - Prepare a CRLF survey report that includes the following:

    - Copies of datasheets;

    - Copies of field notes;

    - GPS data for all surveyed sites;

    - Photographs of individual CRLF observed during surveys and habitats where the individual was observed; and

    - GIS map documenting the location of each individual CRLF observed during the surveys.

  - Notify USFWS within three working days if CRLF are detected at any location.

  - Prepare and submit a California Native Species Field Survey Form for all CRLF recorded to the California Natural Diversity Database (CNDDB).

  - Record any incidental sightings of CRLF during implementation of any aquatic technical studies.

Foothill Yellow-legged Frog (FYLF)

Study Sites

In order to determine the distribution and abundance of FYLF within the bypass and peaking reaches, different types of sampling sites were selected.  These include representative sites, tributary confluence sites, comparison sites, and qualitative sampling sites.  A stratified sampling approach was used to select representative sampling sites that reflect the range of habitats present in the study area, rather than selecting sites at subjectively defined ‘good’ habitat locations.  In this approach, stream reaches were first stratified by geomorphic type.  The geomorphic stream reaches were further stratified by accessibility.  Refer to the 2006 Geomorphology and Riparian Habitat Characterization Study Plan (PCWA 2006) for more information on selection of representative study sites.  Additional sampling sites were selected at the confluences of accessible perennial tributaries where potential breeding habitat may exist.  Comparison sampling sites will be selected in non-Project affected reaches (e.g., Shirttail Creek on the North Fork American River and the North Fork of the Middle Fork American River).  Qualitative sampling sites, where surveys will be less frequent (one visit), were selected at perennial tributaries where potential breeding habitat may exist or where the FYLF distribution is uncertain, but access is difficult.  Map AQ 12-1 provides the locations of all amphibian and reptile study sites, delineated by type:  representative sampling study sites, additional study sites (e.g., at tributary confluences), comparison study sites, and qualitative sampling locations.  Table AQ 12-1 lists details about each study site, including survey type, geomorphic type, presence of FYLF (from incidental sightings) and relation to study plan objectives.

Incidental sightings during previous stream surveys indicate that FYLF are present throughout much of the study area.  FYLF are present above Ralston Afterbay in lower portions of both the Middle Fork American and Rubicon rivers (also the downstream portion of Long Canyon Creek).  FYLF are present below Ralston Afterbay, but their distribution appears to be more limited to tributary confluences along the Middle Fork American River (e.g., Otter Creek, North Fork of the Middle Fork American River).  In terms of distribution and abundance, the study sites were spatially located to help identify the upstream distribution of FYLF (above Ralston Afterbay) and the distribution along the length of the peaking reach (below Ralston Afterbay).  The study sites also were located to facilitate comparison of FYLF abundance between stream reaches.

Methods

The following describes the approach to meet each of the study objectives:  (1) identify and map potential habitat; (2) determine the distribution and abundance of FYLF in the study area; (3) determine the timing and length of the breeding season; (4) develop HSC; and (5) characterize the potential effects of stage and velocity fluctuations on FYLF and their habitat through coordination with the AQ 1 – Instream Flow Technical Study Plan (TSP).

Habitat Characterization:

  - Identify and map potential breeding and rearing habitat for FYLF in collaboration with resource agencies in the bypass reaches and the peaking reach based on review of aerial photography, video surveys, and helicopter surveys.  Potential breeding and rearing habitat are defined as:

Breeding Habitat - Shallow, near-shore areas of low velocity with cobble/boulder substrate in open, sunny areas with little riparian vegetation; often adjacent to low gradient cobble/boulder bars, tributary confluences, side and backwater pools, or pool tail-outs with coarse substrates.

Rearing Habitat - Similar to breeding habitats early in the season; but tadpoles may distribute to shallow, warm, low velocity near-shore habitats with smaller substrate (i.e., gravel/sand) as the season progresses.

  - Complete a habitat characterization of the study sites and comparison sites (see Map AQ 12-1) in the field during distribution and abundance surveys that includes information on the presence of predators and food availability.  This information will be used to extrapolate observed habitat conditions to potential habitats identified during helicopter surveys and review of existing data.

  - Following completion of habitat mapping, develop a GIS map of potential FYLF habitat.

Distribution and Abundance Surveys:

  - Identify and map known occurrences of FYLF within the study area based on agency consultation and a review of existing information.  Preliminary information is available in the Middle Fork American River Project (FERC No. 2079) Draft Existing Resource Information Report, First Series (PCWA 2006).

  - Conduct surveys at study sites and comparison sites identified on Map AQ 12-1 to determine the distribution and abundance of FYLF.  Surveys will follow the Visual Encounter Protocol described in Measuring and Monitoring Biological Diversity: Standard Methods for Amphibians (Heyer et al, 1994; Appendix AQ 12-A) and will incorporate USFWS decontamination guidelines (USFWS 2005 (Appendix B)).  Specifically, two surveyors will search stream banks, back channel areas, and potential instream habitats for FYLF progressing in a slow, methodical fashion.  To aid in the detection of eggs and tadpoles, surveyors will use a viewing box in shallow margin areas and snorkel in deeper water where needed and possible.  During surveys, a minimum of 1,000 meters (m) will be surveyed.  For sites located at tributary confluences, a minimum of 1,000 m will be surveyed in the mainstem as well as 1,000 m up the tributary where possible.  Data collected during each survey includes:

    - Sampling Site: time of survey (start, end and total search effort), GPS locations (start and end), weather conditions, and water and air temperatures (at start, mid-day, and end of survey) in both the channel margin and main channel, and;

    - Observation: lifestage, sex, size, and GPS location.

  - Three visits will be conducted; two visits in the spring/early summer for the detection of eggs and early tadpoles, and one in the late summer/early fall to detect older tadpoles and young-of-the-year.  The first spring visit will be completed when river temperatures have reached a daily average of 11ºC and/or when breeding has been verified in one or more comparison sites or the survey sites immediately above Ralston Afterbay.

  - Conduct a one-time site visit and qualitative presence or absence survey at six locations that have difficult access (Map AQ 12-1).  These sites have the potential to be breeding locations (tributary confluences) and/or upstream distribution locations.  The surveys will be conducted at the end of the breeding season when the likelihood of detecting individuals is high, or in early fall to detect young-of-the-year should access in spring prove difficult.  If possible, 1,000 m of stream will be sampled.

  - If FYLF are found at the highest sampling sites in the study area (near 4,500 feet in elevation), then PCWA will consult with the Aquatic TWG to determine if additional sampling sites, at higher elevations, should be identified and surveyed  to adequately determine the upstream extent of the FYLF population.

  - Prepare and submit a California Native Species Field Survey Form for all FYLF recorded to the California Natural Diversity Database (CNDDB).

Timing and Length of Breeding Season:

  - As described above, the onset of breeding will be determined by monitoring water temperatures and by monitoring the onset of breeding at one or more comparison sites or the survey sites immediately upstream of Ralston Afterbay.

  - Water temperature will be continuously (15-minute intervals) monitored at one of the comparison sites (e.g., Shirttail Creek on the North Fork American River) and in the Rubicon River (RR0.7) and the Middle Fork American River (MF26.0) near Ralston Afterbay.

  - If breeding does not appear to be finished following completion of the two Distribution and Abundance Survey visits in the spring (i.e., fresh 1-2 day old eggs are found during the second survey), then a third visit will be completed at up to three breeding sites to identify the end of the breeding season.  The breeding sites to be surveyed will be determined from data obtained in the previous surveys and in consultation with the Aquatic TWG.  The third survey visit at the selected breeding sites will follow the same survey methods as described above under Distribution and Abundance Surveys.

  - Because the timing and length of breeding can vary from year to year depending on climatic and hydrologic factors, data collected during the study will be compared to ongoing studies in other Sierran watersheds to determine if breeding in the Project area is coincident to breeding in other watersheds.  This data will be used to help determine a range of dates when breeding is likely to occur.

Habitat Suitability Criteria Development:

  - Compile and review existing FYLF HSC information.  Information on habitat use is available from previous relicensing and academic studies, and HSC are in development for a concurrent relicensing project (Desabla-Centerville Project, FERC No. 803).

  - Collect additional HSC information in conjunction with the Distribution and Abundance Surveys at three study sites where FYLF breeding populations have been identified.  These data will be used independently or in conjunction with existing FYLF HSC in the AQ 1 – Instream Flow TSP to quantify effects of flow alterations in the Middle Fork American and Rubicon rivers (peaking and bypass reaches) on potential FYLF habitat.  Specifically, results from the instream flow analysis will be used to determine stage and velocity effects from various flow regimes on eggs, once laid, and tadpoles.

    - During spring visits, habitat suitability data on eggs and early tadpoles will be obtained.  In the late summer/early fall visits, data on older tadpoles will be obtained.

    - Data will be collected on individuals (i.e., egg masses and tadpole groups) at three of the survey study sites.  The three sites will be determined from data obtained in the initial Distribution and Abundance survey, and will be selected based on the following criteria: 1) FYLF are abundant; and 2) a wide variety of depth, velocity, and substrate habitat is available at the site.  Two of the three sites will be selected from those in the Middle Fork American and Rubicon rivers, and the third site will be selected from a comparison river study site on the North Fork American River or the North Fork of the Middle Fork American River.

    - The number of observations collected will depend on the abundance of individuals at each study site.  The target is to collect a total number of observations greater than 150 (but not more than 250) for each lifestage (egg masses, early tadpoles, late tadpoles) distributed across each of the three study sites.  It is possible that fewer observations will be obtained if densities are low.

    - Habitat suitability data will be collected in an equal effort sampling approach where possible in order to minimize habitat availability and habitat sampling biases in the resulting habitat use data.  The amount of area sampled in different depth, velocity, and substrate categories will be recorded.  If there is enough variety of habitats at the sampling sites, the sampling will be approximately evenly distributed over a range of depths and velocities greater than the maximum depth and velocity that egg masses and tadpoles are found.

  - Data to be collected at each observation includes:

    - Specimen lifestage; size; and developmental Gosner stage;

    - Microhabitat data (type, GPS location);

    - Riparian data (type, extent of cover);

    - Water temperature;

    - Substrate (size, composition);

    - Distance to waters edge;

    - Hydraulic data (total depth, mid-column velocity, depth and velocity) at each observation; and

    - Hydraulic habitat (depth, velocity) availability in the surveyed areas.  This is the planform area of available hydraulic habitat searched at the survey site, where ‘hydraulic habitats’ are regions of categorical depth and velocity (e.g. depth 0-0.5 m, velocity 0-0.1 m/s; depth 0.5-1.0 m, velocity 0.1-0.2 m/s; etc).  See Appendix AQ 12-B for the habitat availability survey protocol, including details on the hydraulic habitat categories.  Area is calculated from a scaled field sketch of hydraulic habitat polygons and hydraulic habitats are verified with field measurements of depth and velocity.

  - Develop HSC for eggs and tadpoles in consultation with the Aquatic TWG, based on data collected during surveys and existing information sources.

  - Develop a life stage periodicity chart for FYLF that identifies the season of the year (time period) when each life stage is likely to be present within the Project area.  This data will be used to determine when the HSC information is applicable in evaluating effects of flow alterations on potential FYLF habitat.

Coordination to Determine Stage and Velocity Effects

  - Coordinate with the instream flow 1D/2D modeling effort to evaluate habitat suitability for FYLF egg masses and tadpoles under unimpaired and impaired flow regimes.  Specific objectives for the FYLF modeling effort include:

    - Determine the range of flows that creates suitable breeding habitat.

    - Assess the potential effects of flow fluctuations on breeding and rearing habitat (i.e., what flow regime maintains effective breeding and rearing habitat).

    - Identify the range of flows that provides suitable basking habitat below the riparian vegetation line.

    - Assess the potential effects of seasonal flow changes on breeding and rearing habitat connectivity.

  - FYLF modeling sites will be identified in coordination with the Aquatic TWG as part of the AQ 1 – Instream Flow TSP study site selection process that includes field visits during the summer of 2007.  The locations of FYLF breeding sites observed during the spring 2007 FYLF distribution and abundance sampling will be used to aid selection of modeling sites.  Modeling sites will be chosen in the bypass and peaking reaches that are representative of the range of habitats present and include active breeding locations, where possible.  PCWA anticipates that there will be two modeling sites in the bypass reaches and two modeling sites in the peaking reach:

    - Rubicon River upstream of Ralston Afterbay (bypass reach);

    - Middle Fork American River upstream of Ralston Afterbay (bypass reach); and

    - Middle Fork American River downstream of Ralston Afterbay (peaking reach).

AQ 1 – Instream Flow TSP, Table AQ 1-2 provides details on the potential FYLF modeling sites that will be assessed in the field by the Aquatic TWG.  At each site selected by the Aquatic TWG, a minimum of two breeding locations (e.g., breeding bars) will be modeled, if present.  Details on the modeling can be found in the AQ 1 – Instream Flow TSP (see Tables AQ 1-1 and AQ 1-2).  A determination of the modeling method at each site (1D, 2D, or a combination of 1D/2D) and the habitat units to be modeled will be made in collaboration with the Aquatic TWG based on the site characteristics (channel and hydrodynamic complexity) and the modeling objectives listed above (note: Table AQ 1-2 will be filled in by the Aquatic TWG during the field visit).

  - At modeling sites with active breeding, egg and tadpole location data will be collected to validate the habitat suitability output from the model.  If an active breeding site is not found in the peaking reach, then the modeling sites will be chosen where suitable breeding habitat is present.

  - At the North Fork American River (NF 35.7) and North Fork of the Middle Fork American River (NFMF 1.6) FYLF comparison study sites, one to three cross-sections will be located on FYLF breeding and rearing habitat to quantify stage-discharge relationships (Table AQ 12-1).  The cross-section will be co-located with the AQ 1 – Instream Flow TSP riparian stage-discharge cross-sections in these same reaches where possible (Table AQ 1-1).

  - Evaluate output from the AQ 4 – Water Temperature Modeling TSP and compare changes in average, maximum, and minimum daily temperatures in FYLF breeding and rearing habitat between unimpaired and impaired flow regimes.  Data on margin versus channel water temperatures collected during the Distribution and Abundance Survey will be used to help characterize habitat conditions and aid in relating the temperature model output to FYLF suitability.

Western Pond Turtle (WPT)

Identify and map known occurrences of WPT within the study area, based on agency consultation and a review of existing information.  Preliminary information is available in the Middle Fork American River Project (FERC No. 2079) Draft Existing Resource Information Report, First Series (PCWA 2006).

Record sightings of WPT during implementation of aquatic technical studies.  In particular, surveyors will be visually inspecting pools and backwaters for WPT at each study site during the FYLF and CRLF surveys.

Develop a GIS map of potential WPT nesting habitat locations in the Project area.  GIS selection criteria include:

  - Slope of 15 degrees or less;

  - Southeast, south or southwest aspect;

  - 150 foot buffer around perennial streams and reservoirs; and

  - below 6,000 ft in elevation.

Conduct a field reconnaissance survey of potential nesting locations identified in the GIS map near Project reservoirs and within the potential inundation zones for Project betterments to verify habitat mapping.

Evaluate output from the AQ 4 – Water Temperature Modeling TSP and compare changes in water temperature (average, maximum, and minimum) near potential nesting habitats between unimpaired and impaired flow regimes.

Prepare and submit a California Native Species Field Survey Form for all WPT recorded to the CNDDB.

Contingency Study 2008

If ambiguities arise during the analysis of data collected in 2007 that preclude meeting the study objectives, the Aquatic TWG will review the analysis and may determine that additional limited-scope studies are needed in 2008.  Specifically, ambiguities in determining the distribution and abundance of FYLF or in determining the timing and length of the FYLF breeding season may require additional limited data collection at select sites in 2008. If FYLF are not found at a site during the first year of surveys, the site will be revisited or another site may be surveyed if the Aquatic TWG determines it is necessary.  The number of sites revisited, the data to be collected, and the number of times a site is revisited will be determined in consultation with the Aquatic TWG.

Reporting

The study objectives, methodologies, and results of the study will be distributed in a draft report to the Aquatic TWG for review and comment.  A final report incorporating the Aquatic TWG comments will be produced and distributed to the Aquatic TWG and Plenary.

Schedule:

| Date | Activity |
| --- | --- |
| May through June, 2007 | Conduct spring field surveys |
| Early July 2007 | Meet with Aquatic TWG to determine if additional sites should be surveyed in 2007 |
| August through September, 2007 | Conduct fall field surveys |
| October through December 2007 | Complete data analysis and prepare draft report |
| January 2008 | Distribute draft report to the Aquatic TWG |
| February through March 2008 | Aquatic TWG review and provide comments on draft report |
| March 2008 | Meet with the Aquatic TWG to determine if additional limited-scope studies are needed in 2008. This includes determining if sites need to be revisited or if additional sites need to be visited, |
| April through May 2008 | Resolve comments and prepare final report on 2007 data collection |
| May 2008 | Distribute final report on 2007 data collection to the Aquatic TWG and Plenary |
| 2008 Contingency Studies |
| May through September 2008 | Conduct contingency studies if needed |
| October through December 2008 | Complete data analysis and prepare draft report |
| January 2009 | Distribute draft report to the Aquatic TWG |
| January and February 2009 | Aquatic TWG review and provide comments on draft report |
| March through May 2009 | Resolve comments and prepare final report |
| May 2009 | Distribute final report to the Aquatic TWG and Plenary |

Level of Effort and Cost:

To be determined.

References:

Ashton, D.T., A.J. Lind, and K.E. Schlick.  1997.  Western Pond Turtle (Clemmys marmorata).  Natural History.  USDA Forest Service, Pacific Southwest Research Station, Arcata, CA.

Heyer, W. R., M. A. Donnelly, R. W. McDiarmid, L. C. Hayek and M. S. Foster, Eds.  1994.  Measuring and monitoring biological diversity: Standard methods for amphibians. Biological Diversity Handbook Series.  Washington D.C., Smithsonian Institution Press.

Holland, D.C.  1994.  The western pond turtle: habitat and history. Oregon Department of Fish and Wildlife, USA.

Jennings, M. R., and M. P. Hayes.  1994.  Amphibian and reptile species of special concern in California. California Department of Fish and Game, Inland Fisheries Division, Rancho Cordova, California, USA.

Placer County Water Agency (PCWA).  2006.  Middle Fork American River Hydroelectric Project (FERC No. 2079) Draft Existing Resource Information Report, First Series.  June 2006.

PCWA.  2006.  2006 Geomorphology and Riparian Habitat Characterization Study Plan. September 2006.

United States Fish and Wildlife Service (USFWS).  2005.  Revised Guidance on Site Assessments and Field Surveys for the California Red-legged Frog, August 2005.

| Table AQ 12-1. Amphibian Study Sites on Project Rivers and Streams. |
| --- |
| River and Study Sites1 (River Mile) | Amphibian Habitat Modeling Site | Study Site Type | Rosgen Geomorphic Channel Type (Mainstem)2 | Tributary Confluence Site | FYLF Observations3 | Relation to Study Plan Objectives |
| Middle Fork American River |
| AMPH MF 5.3 | No | Tributary/Mainstem | F | Yes – American Canyon | Mainstem – Not Visited Tributary - Not Visited | Distribution |
| AMPH MF9.3 | Yes | Tributary/Mainstem | F (at transition to B2c) | Yes – Todd Creek | Mainstem – Yes Tributary – Not Visited | Distribution, abundance and timing of breeding season |
| AMPH MF11.0 | No | Qualitative (One Visit) | F | Yes – Canyon Creek | Mainstem – No Tributary – No | Distribution, abundance and timing of breeding season |
| AMPH MF14.1 | Yes6 | Tributary/Mainstem | F | Yes – Otter Creek | Mainstem - No Tributary – Yes | Distribution, abundance and timing of breeding season |
| AMPH MF19.1 | Yes6 | Representative Geomorphic QSS4 | F | No | Mainstem – No | Distribution, abundance and timing of breeding season |
| AMPH MF21.0 | Yes6 | Tributary/Mainstem | F | Yes – Volcano Creek | Mainstem – Not Visited Tributary - Not Visited | Distribution, abundance and timing of breeding season |
| AMPH MF24.1 | No | Tributary/Mainstem | F | Yes – NF MF American | Mainstem - Yes Tributary – Yes | Distribution, abundance and timing of breeding season; possible HSC5 site |
| AMPH MF26.2 | Yes | Representative Geomorphic QSS | Bc/F | No | Mainstem - Yes | Distribution, abundance and timing of breeding season; possible HSC site |
| AMPH MF29.4 | No | Representative Geomorphic QSS | Bc/F | No | Mainstem - Yes | Distribution, abundance and timing of breeding season |
| AMPH MF30.4 | No | Qualitative (One Visit) | Bc/F | Yes – Brushy Canyon | Mainstem – Not Visited Tributary - Not Visited | Distribution |
| AMPH MF35.3 | No | Qualitative (One Visit) | Bc/F | No | Mainstem - Not Visited | Distribution |
| AMPH MF36.2 | No | Representative Geomorphic QSS | Ba/Fb | No | Mainstem - No | Distribution, abundance and timing of breeding season |
| AMPH MF39.7 | No | Qualitative (One Visit) | Ba/Fb | Yes – Duncan Creek | Mainstem – Not Visited Tributary - Not Visited | Distribution |
| Rubicon River |
| AMPH R1.2 | Yes6 | Representative Geomorphic QSS | Bc/F | No | Mainstem - Yes | Distribution, abundance and timing of breeding season; possible HSC site |
| AMPH R5.2 | No | Qualitative (One Visit) | B/Fb | Yes – Pilot Creek | Mainstem – Not Visited Tributary - Not Visited | Distribution |
| AMPH R14.3 | No | Representative Geomorphic QSS | B/Fb | No | Mainstem - Yes | Distribution, abundance and timing of breeding season |
| AMPH R20.9 | No | Representative Geomorphic QSS | B/Fb | No | Mainstem - No | Distribution, abundance and timing of breeding season |
| AMPH R22.6 | No | Qualitative (One Visit) | B/Fb | Yes – South Fork Rubicon | Mainstem – Not Visited Tributary - Not Visited | Distribution |
| AMPH R25.7 | No | Representative Geomorphic QSS | C | No | Mainstem - No | Distribution, abundance and timing of breeding season |
| Long Canyon Creek |
| AMPH LC0.0 | Yes6 | Representative Geomorphic QSS | B at mouth (but A upstream) | Yes – Long Canyon | Mainstem - Yes Tributary - Yes | Distribution, abundance and timing of breeding season; possible HSC site |
| AMPH LC9.0 | No | Representative Geomorphic QSS | F | No | Mainstem - No | Distribution, abundance and timing of breeding season |
| North and South Fork Long Canyon Creeks Confluence |
| AMPH LC11.4 | No | Tributary/Mainstem | F and B (North and South Forks) | Yes – SF/NF Long Canyon | Mainstem – Not Visited Tributary - Not Visited | Distribution, abundance and timing of breeding season |
| North Fork American River |
| AMPH 21.2 | No | Comparison | F | Yes – MF American | Mainstem – Not Visited Tributary - Not Visited | Distribution, abundance and timing of breeding season |
| AMPH NF35.7 | Stage Only | Comparison | F/G Transition | Yes – Shirttail Creek | Mainstem - Yes Tributary - Yes | Distribution, abundance and timing of breeding season; possible HSC site |
| North Fork of the Middle Fork American River |
| AMPH NFMF1.7/2.3 | Stage Only | Comparison | F/B | No | Mainstem - Not Visited | Distribution, abundance and timing of breeding season |

1All study sites to be surveyed a minimum of 1000m in stream length.  Tributary sites will also include a minimum of 1,000m upstream on the tributary where possible.

2Rosgen, D. L.  1996.  Applied River Morphology.  Wildland Hydrology, Pagosa Springs, Colorado.

3FYLF = Foothill Yellow-Legged Frog

4QSS =  2006 geomorphology and riparian Quantitative Study Site

5HSC = Habitat Suitability Criteria data collection

6This site is being looked at by the Aquatic TWG as a potential instream flow modeling site.  Final determination of the instream flow modeling sites will be done in the field (summer 2007).

Placeholder for Map AQ 12-1 Special-status Amphibian and Aquatic Reptile Study Sites Non-Internet Public Information

This map has been removed in accordance with the Commission regulations at 18 CFR Section 388.112. This map is considered Non-Internet Public information and should not be posted on the Internet. This information may be accessed from the Placer County Water Agency’s (PCWA’s) Public Reference Room, but is not expected to be posted on PCWA’s Website, except as an indexed item.

APPENDIX AQ 12-A

Visual Encounter Survey Protocol

# Visual Encounter Survey Protocol for Rana boylii in Streams

Standard VES (Heyer et al. 1994) with augmented field datasheets

Yarnell, S.  2007.

This Visual Encounter Survey (VES) protocol and associated datasheet are for use in stream reaches up to several thousand feet in length where information on all lifestages and the micro-habitat associations of each individual is desired.  The data from this survey protocol is intended to 1) describe the abundance, distribution and micro-habitat associations of R. boylii, and 2) provide the data necessary to coordinate with other stream reach study efforts, such as instream flow studies where hydrodynamic modeling will be used.

The VES protocol is as described in Heyer et al. (1994), and is summarized for stream habitats as follows.  Habitats are searched along a several meter wide transect parallel to the stream at the water’s edge, and the number of animals encountered over a period of time is recorded.  Using a moderate level of search effort, individuals active on the surface of the ground, on rocks, or at the water’s edge are identified, and captured and measured if possible.  Rocks, logs and other surface cover objects are also overturned in search of individuals, then returned to their original position to minimize disturbance to the habitat.  Habitats are not systematically destroyed in order to find animals, and voucher specimens are not collected unless absolutely necessary for identification.  In shallow water habitats, hand dip nets are used to capture individual adults and sub-adults, and to seine the channel bottom to collect tadpoles.  This search effort in shallow water habitats is balanced to minimize habitat disturbance, but adequately sift through any silt, gravel or vegetation where individuals may be hiding.  Use of a viewing box in shallow, wadable areas to help in detection of egg and tadpole lifestages is recommended.  Likewise, where safe and possible, snorkeling in deeper water (0.5-2m deep) adjacent to good breeding habitat (e.g. edges of cobble bars) can greatly aid in detection of egg masses, and is recommended during spring surveys.  To effectively survey stream segments, both banks are walked with a minimum of two surveyors.  Wherever possible, surveys are completed walking upstream so that as individuals seek cover in the stream, often swimming downstream, they are not counted twice.  In addition, eggmasses are generally attached to the downstream side of cobbles and are easier to detect when walking upstream.  However, surveys could proceed in the downstream direction if surveyors are well-practiced in identification, are manually feeling and checking behind cobbles and boulders for eggmasses, and can adequately keep track of any downstream migrating individuals.

A list of field equipment required to complete the surveys is attached at the end of this protocol.  In general, equipment should be selected to be lightweight and compact enough to fit within a daypack so that surveyors can be fully mobile.

The associated datasheet was developed to document the additional microhabitat data needed at each observation.  It is similar to datasheets used in previous academic research and hydropower relicensing studies (Lind, 1997; PG&E 2002; Yarnell, 2005). In order to simplify the complications and potential errors associated with multiple datasheets each for a different lifestage, a single datasheet is used for each survey, regardless of time of year and focus of survey (ex: breeding surveys in spring vs. tadpole/rearing surveys in summer).  The data for each lifestage observed during the survey is recorded on a single row.  The microhabitat data collected for each lifestage may differ and as a result, some fields in the row may be marked as N/A (ex: depth at eggmass for an adult observation).  Small modifications to the datasheet may be made to accommodate unique survey situations (such as associated mesohabitat number rather than associated GPS point when identifying observation location), but these should be kept to a minimum.

Note that the datasheet is designed to be printed in landscape format on 8x14 paper with the code list printed on the back side of the page (see FYLF VES survey datasheet.xls file).  Details on recording data are provided below.  The datasheet is designed for collection of data in metric units, so use of English units must be explicitly noted.

## General Data

Site:  	Name of stream and reach to be surveyed.  If sub-reaches are used, clarify which sections are to be surveyed.  For example:  South Yuba River, Reach A-1, river mile 12.5-13.5.

Start/End UTM:	Coordinates of start and end survey locations on the stream in NAD27 datum (designate other datum if needed).  Record saved waypoint (wypt) number accuracy of point (in meters).

Elevation:	Record from Topo map or GPS and circle source (note range of error)

Photo numbers:	Record digital photo ID numbers for photos taken throughout survey.  Include photos of the start and end locations, typical mid-channel habitat, typical edgewater and backwater habitats, examples of breeding habitat (occupied or otherwise), example individuals where possible (adults, juveniles, eggs and tadpoles) and any other interesting or unique habitat features.

Observers(s):			Names of surveyors

Date:				Month, Day, Year

Survey Start/End Time:	Record start/end times of survey (note time of breaks for lunch, etc on bottom of sheet if necessary).  This should reflect actual survey/search time.

Weather:	Describe general cloud cover; enter code from list:

C  	Clear

PC	Partly Cloudy

MC	Mostly Cloudy

O	Overcast

R	Rainy

Start/End Temp (C):	Record temperature of air (in the shade) and water (thalweg and edgewater) at start, mid-day (if applicable) and end of survey.  Edgewater temp should be within 0.3m of shore in a shallow slow-moving location.

Bullfrogs? Fish?	Note presence/absence of bullfrogs, fish or crayfish anywhere in survey reach.  If needed, add notes at bottom of page.

Field sketch completed?	At the bottom of the page, note whether a rough field sketch was completed on the back of the datasheet.  The sketch serves as rough indicator of habitat throughout the survey reach and can be used to delineate which portions of the reach may not have been surveyed (e.g. very deep or fast areas near a steep heavily vegetated bank).

Detailed Data

***Note:  Microhabitats are defined as the immediate/local habitat surrounding the observation site of the individual.  This may be the shallow side habitat or backwater where eggs and tads occur or the habitat immediately adjacent to an adult perch site.  Measurements should be made as near to the individual as possible but still describing the average conditions of the immediately adjacent habitat.  On average, but not always, the microhabitat would be within a 0.5m or so of the observation.

***Note:  Some fields are applicable only to certain lifestages.  Be sure to record N/A in the datasheet field for field not appropriate to the observation.  Do not leave fields blank.

Life Stage/Sex:	Note life stage of individual; enter code from list:

AF	Adult Female

AM	Adult Male

AU	Adult Unknown

J	Juvenile/Sub-adult

Y	Young of Year/metamorph (newly emerged – fall only)

T	Tadpole

E	Egg mass

Total #:	Number of individuals noted in a single micro-habitat (ex: 1 adult male on emergent boulders in a riffle vs. 50 tadpoles in a single small side channel pool)

Length (mm):	Snout to vent length for adults/sub-adults; Total length for tadpoles; Diameter for egg masses

Developmental Stage:	Gosner stage for egg masses and tadpoles.  If categorized, then note categories on back of datasheet.

Mesohabitat Type:	Local larger-scale habitat where individual was observed based on USFSR5 meso-habitat types (see USFSR5 publication for more info on defining mesohabitats); enter code from list:

CAS	Cascade

-  jumbled steep reaches with either coarse substrate or bedrock

SPO	Step-pool

-  includes steep reaches with plunge pools and vertical scour pools

SCP	Side-channel Pool

- includes eddies, backwater pools, lateral scour pools, corner pools

POO	Pool

-  includes flatwater, dammed pools, confluence pools, mid-channel pools and pool tail-outs

EDG  	Edgewater

-  shallow edgewater habitat adjacent to riffles, runs

RUN   	Run

-  slow gently moving flow, faster than a pool, slower than a riffle

HGR	High Gradient Riffle/Rapid

-  rippled swift water, rapids of high gradient (~ >2%)

LGR	Low Gradient Riffle

-  rippled swift water of low gradient (~ <2%)

OTH  	Other

-  describe either in same field or in comments field

Riparian Type:	Describe dominant riparian/adjacent channel vegetation based on Lind 1997 to provide data on vegetation encroachment; enter code from list:

GCBar		Gravel/Cobble Bar (side or mid channel, clear of veg)

WIL		Pure Willow

WIL/ALD	Willow/Alder Mix

MRIP		Mature Riparian

BDX		Bedrock (clear of veg)

Canopy Cover Class:	Cover directly above microhabitat where individual was noted; enter code from list:

- 0 – 25%

- 25 – 50%

- 50 – 75%

- 75 – 100%

Distance to Shore (m):	Distance from observation perpendicular to water’s edge at closest shore.  Primarily important for eggs/tadpoles.

Microhabitat Substrate:	Dominant substrate type near perch for adults/sub-adults, microhabitat substrate for tadpoles or egg masses

SLT		Silt

SND		Sand (< 2mm)

GRV		Gravel (2 – 64 mm)

COB		Cobble (64 – 256 mm)

BLD		Boulder (> 256 mm)

BDX 		Bedrock

MXD	Mixed (describe how mixed – GC or CG with dominant size first)

Attach/Perch Substrate:	Substrate size of perch for adults/sub-adults/juveniles or attachment site for egg masses (N/A for tadpoles)

SLT		Silt

SND		Sand (< 2mm)

GRV		Gravel (2 – 64 mm)

COB		Cobble (64 – 256 mm)

BLD		Boulder (> 256 mm)

BDX 		Bedrock

VEG	Vegetation/LWD - specify

Total Depth (m):	For all lifestages, record average total depth of the microhabitat

Depth to eggs/tads (m):	For egg masses, record depth to center of egg mass; for tadpoles, record depth to tads if different than average total depth of microhabitat, if it’s the same, note ‘same’.

Mid-column Velocity (m/s):  For all lifestages, record average local mid-column flow velocity of the microhabitat.  Mid-column velocity should be taken at 0.6 times the total depth for depths < 1m.  For depths > 1m, record the average of the velocity at 0.2 times the depth and 0.8 times the depth.  For egg masses, this should be directly above or immediately adjacent to the oviposition site.

Velocity at eggs/tads (m/s):	For egg masses, record velocity at/adjacent to center of egg mass; for tadpoles, record velocity at tads if different than mid-column velocity of microhabitat, if it’s the same, note ‘same’.

Local Water Temp (C):	Temperature of water in local microhabitat

Location of Observation:	Code or some identifier of location in survey reach where observation was recorded.  Could be a GPS waypoint number or an associated meso-habitat number correlating to another study.

Comments:	Include here any information on local habitat condition, species condition, presence of non-natives, photo description, etc.

References:

Heyer, W. R., M. A. Donnelly, R. W. McDiarmid, L. C. Hayek and M. S. Foster, Eds. (1994). Measuring and monitoring biological diversity:  Standard methods for amphibians. Biological Diversity Handbook Series. Washington D.C., Smithsonian Institution Press.

Lind, A.J. (1997).  Survey Protocol for Foothill Yellow-legged Frogs (Rana boylii) in Streams.  USDA Forest Service, Pacific Southwest Research Station, Arcata, CA.  DG:S27L01A.

Seltenrich, C.P. and Pool, A.C.  (2002). A Standardized Approach for Habitat Assessments and Visual Encounter Surveys for the Foothill Yellow-legged Frog (Rana boylii). Pacific Gas & Electric Company.

Yarnell, S. M. (2005). Spatial Heterogeneity of Rana boylii Habitat:  Physical Processes, Quantification and Ecological Meaningfulness.  PhD Dissertation.  Hydrologic Sciences, University of California, Davis.

USFSR5 meso-habitat types

Field Equipment List

Required:

Field notebook

Datasheets (w/copy of survey protocol) and clipboard

Clean copies of study site aerial/topo maps (for sketching habitats, etc)

Pencil, pen, sharpie

Stopwatch

Flagging

Thermometer

Binoculars

Dip net or small handheld net for scooping tadpoles and catching individuals

Clear see-thru rulers (marked in metric) to measure individual length

Small clear plastic vial or wide-mouth bottle to capture tads for identification

Camera – extra batteries, memory card

Scale for pictures (ruler, pencil of known length, etc)

Handheld GPS – extra batteries

Velocity meter w/wading rod or other stick/device to measure depth – Marsh McBirney recommended – need accuracy in low velocities - +/- 0.01 m/s ideal.

Waders

First Aid kit

Personal – water, food, sunscreen, bug juice, etc

Recommended:

Viewing box (ideal if made of plexiglass, but could be lightweight plastic with clear plastic affixed to hole in bottom)

Snorkeling gear – drysuit, mask/snorkel, shoes

Rope to tie off and use in swift water

Hand lens (aid in identifying mouth parts on tadpoles)

30m tape – w/metric markings

Optional:

Range finder – to record large scale distances (river width, length of bar, etc)

Compass

Walkie talkies

Inflatable kayak, inner tube, or some means of floating river if needed – includes lifejackets, drybags, paddles, ropes, etc.

| Site (stream/reach/subreach)_____________________________________________________________________________ |  | Date: _____________________________ | Page _____ of _____ |
| --- | --- | --- | --- |
| Start North UTM: |  | WYPT: |  | Elevation: |  | Photo #s: | start: | end: | breeding: |  | Other: |  |  | Observer(s): |  |
| East UTM: |  | Accuracy: |  | GPS Topo |  | mid-channel: |  | Edgwtr: |  | adults: |  | eggs/tads: |  |  |  |
| End North UTM: |  | WYPT: |  | Survey Start Time: |  | Weather: |  |  | Start Temp (C) - Air: | End Temp (C) - Air: | Bullfrogs? |  |
| East UTM : |  | Accuracy: |  | End Time: |  |  |  |  | Thalweg: | Edgwtr: | Thalweg: | Edgwtr: | Fish? Crayfish? |
| Life Stage /Sex | Total # | Length (mm) | Develop. Stage | Meso-habitat Type | Riparian Type | Canopy Cover Class | Dist to Shore (m) | Microhabitat Substrate (mm) | Attach/Perch Substrate (mm) | Total Depth (ft) | Dist. From Surface to Eggs/Tads (ft) | Mean Column Velocity* (ft/s) | Velocity at Eggs/Tads (ft/s) | Local Water Temp (C) | Location of Observation | Comments |

* If depth is ≤ 2.5 ft then measure velocity at 0.6 of depth from the surface.  If depth is ≥ 2.5 ft than measure velocity at 0.8 and 0.2 of depth from the surface.

| Foothill Yellow-legged Frog VES Survey Form CODES |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| VARIABLE | CODE | Description | Comments |  | VARIABLE | CODE | Description |
| Life Stage/Sex | AF | Adult - Female |  |  | Developmetal Stage |  | Gosner stage for egg masses and tadpoles. |
|  | AM | Adult - Male |  |  | Eggs | 1 | New 1-3 days old - compact, blue, no silt, small eggs |
|  | AU | Adult - Unknown |  |  |  | 2 | ~ 1 week old - looser, some silt on eggs, water in eggs |
|  | J | Juvenile/Sub-adult |  |  |  | 3 | ~2 wks old (close to hatching) - very loose, eggs detaching, start to see tail in embryos, possibly strung out if subject to slight flow |
|  | Y | Young of Year/Metamorph (fall only) |  | Tadpoles | 1 |  |
|  | T | Tadpole |  |  |  | 2 |  |
|  | E | Egg Mass |  |  |  | 3 |  |
|  |  |  |  |  |  | 4 |  |
| Length (mm) | Snout to vent length for adults/sub-adults; Total length for tadpoles; Diameter for egg masses |  |  | 5 |  |
| Mesohabitat Type | CAS | Cascade | jumbled steep reaches with either coarse substrate or bedrock |  | Canopy Cover Class | 1 | 0-25% |
|  | SPO | Step-pool | includes steep reaches with plunge pools and vertical scour pools |  |  | 2 | 25-50% |
|  | SCP | Side-channel Pool | includes eddies, backwater pools, lateral scour pools, corner pools |  |  | 3 | 50-75% |
|  | POO | Pool | includes flatwater, dammed pools, edgewater, confluence pools, mid-channel pools and pool tailouts |  |  | 4 | 75-100% |
|  | EDG | Edgewater | shallow edgewater habitat adjacent to riffles, runs |  |  |  |  |
|  | RUN | Run | slow gently moving flow, faster than a pool, slower than a riffle |  | Attach/Perch Substrate | SLT | silt |
|  | HGR | High Gradient Riffle/Rapid | riffles, rapids of high gradient (~ > 2%) |  |  | SND | sand (< 2mm) |
|  | LGR | Low Gradient Riffle | riffles of low gradient (~ < 2%) |  |  | GRV | gravel (2 - 64 mm) |
|  | OTH | Other | describe in comments field |  |  | COB | Cobble (64 - 256 mm) |
|  |  |  |  |  |  | BLD | Boulder (> 256 mm) |
| Riparian Type | GCBar | gravel/cobble bar (no veg) |  |  |  | BDX | Bedrock |
| (stage of succession) | WIL | pure willow |  |  |  | VEG | Vegetation/LWD - specify veg type |
|  | WIL/ALD | willow/alder mix |  |  |  |  |  |
|  | MRIP | mature riparian |  |  | Rough field sketch - delineate areas NOT surveyed (too deep/fast, heavy veg) |
|  | BDX | Bedrock (little/no veg) |  |  |  |  |  |
| Microhabitat Substrate | SLT | silt |  |  |  |  |  |
|  | SND | sand (< 2mm) |  |  |  |  |  |
|  | GRV | gravel (2 - 64 mm) |  |  |  |  |  |
|  | COB | Cobble (64 - 256 mm) |  |  |  |  |  |
|  | BLD | Boulder (> 256 mm) |  |  |  |  |  |
|  | BDX | Bedrock |  |  |  |  |  |
|  | MXD | Mixed | describe how mixed - e.g. GC for dominant gravel, secondary cobble |  |  |  |  |
| Microhabitat Depth | TOTAL Depth of microhabitat (m) |  |  |  |  |
| Depth at Eggs/Tads | Eggs - depth to center of egg mass; Tads - depth to tads if diff than average total depth |  |  |  |  |
| Microhabitat Velocity | Average MID-COLUMN velocity of microhabitat (m/s) |  |  |  |  |
| Velocity at Eggs/Tads | Eggs - velocity at/adjacent to center of egg mass; Tads - velocity at tads if diff than mid-column velocity |  |  |  |
| Local Water Temp | Water Temperature in microhabitat |  |  |  |  |  |
| Distance to Shore (m) | Distance from observation perpendicular to water's edge on nearest shore |  |  |  |  |

APPENDIX AQ 12-B

Habitat Availability Survey Protocol

# Habitat Availability Survey Protocol for Rana boylii in Streams

Yarnell, S.  2007.

This protocol is for determining the amount of available habitat in a survey reach potentially suitable for R. boylii egg and tadpole lifestages.  It is intended to provide habitat availability data that can be used with habitat suitability data collected for eggs and tadpoles in order to minimize bias in developing suitability curves.

The associated datasheet is used to record data on point depth and velocity measurements throughout the survey reach.   The associated field sketch form is used to create a scaled map of the survey reach, showing locations of control points, point measurements and general habitat characteristics (geomorphic features, mesohabitat type, substrate, etc).  Data from both forms are then used to calculate the area of hydraulic habitats defined in a specified series of depth/velocity bins.

Details on the protocol and filling out the datasheets are provided below.

Note that the datasheet and field sketch form are designed to be printed in landscape format on 8.5x14 paper with the codes and description boxes printed on the back side of the page (see files: FYLF VES survey datasheet.xls and Habitat sketch form.pdf).  The datasheet is designed for collection of data in metric units, so use of english units must be explicitly noted.

PROTOCOL

1.  Complete a scaled sketch of the survey reach.  Be sure to include:

- Control points throughout the reach were possible for measuring distances and determining an appropriate map scale

- Outlines of basic geomorphic features

- Outlines/shading of mesohabitat unit types

- Outlines/shading of substrate size patches

- Outlines of large, dense vegetation patches

- Locations of point depth/velocity measurements and/or cross-section transects depending on resolution of map

2.  Take point measurements of depth and velocity across the specified range.  Using the datasheet, record the location of each point measurement (longitudinal distance from control point, cross-sectional distance from longitudinal line if using scope and rod; survey point numbers if using a total station), total depth, mid-column velocity and substrate size.  Measurements should be taken throughout the survey reach in an effort to equalize area surveyed in the following depth/velocity categories:

|  | Depth (m) |
| --- | --- |
| Velocity (m/s) | 0.0 - 0.5 | 0.5 - 1.0 | 1.0 - 1.5 | 1.5 - 2.0 |
| 0.0 - 0.1 | x | x | x | x |
| 0.1 - 0.2 | x | x | x | x |
| 0.2 - 0.4 | x | x | x | x |
| 0.4 - 0.6 | x | x | x | x |

In order to maximize efficiency, select a cross-section across a mesohabitat.  With the tape zeroed on a longitudinal tape line or perpendicular to the water’s edge, start at the water’s edge and take a point measurement where the velocity first reaches 0.1 m/s. Continue along the cross-section, taking point measurements when velocity reaches 0.2 m/s, 0.4 m/s and 0.6 m/s.  Data is not needed at velocities higher than 0.6m/s.  Continue in this fashion until a series of cross-sections have been completed throughout the reach.

3.  Calculate the area surveyed within each bin.  Using locations of point measurements recorded on the field sketch map, trace contours at each velocity level and draw polygons around each the area representing each depth-velocity bin.  Count squares to determine the area within each bin and record in the depth-velocity bin table on the back of the field sketch form.  If some bins are underrepresented (area too low in relation to others), select additional point measurement locations throughout the reach in an effort to equalize area sampled across the range of bins.

Point measurement datasheet details

Control Point:	Code for specific control point from which longitudinal and cross-sectional distances are measured or point used as a benchmark if using a total station.  Descriptions of control points, including an assigned code, are to be recorded on the back of the field sketch form.  A list of the codes can be added to the back of the datasheet for reference if needed.

Survey Point:	Number of point taken with a total station.  If using a scope and rod, record station point number for cross-reference to a field notebook with the details on station and elevation information.

Mesohabitat Unit Type	Based on USFSR5 mesohabitat unit designations.  See codes on the back of the VES survey datasheet.

Depth (m)	Total depth at measurement point

Velocity (m/s)	Mid-column velocity at measurement point

Substrate 	Categorical size of substrate at measurement point.  See categories listed on back of datasheet.

Notes	Record any anomalies or error in measurements; describe any local influences on the measurement (ex: boulder just upstream, etc)