# Potential Resource Issue:

FERC Project boundary and/or Authorization.

# Project Nexus:

Project facilities, road, trails, developed Project recreation facilities, and lands necessary for operation and maintenance of the MFP need to be covered by the FERC license (i.e. within the FERC Project boundary) or an authorization.

# Potential License Conditions:

FERC Project boundary modification

Additional or revised authorizations

# Study Objectives:

Identify lands that are necessary for operation and maintenance of the MFP in relation to the existing FERC Project boundary, legal easements, right-of-ways (ROWs), or current authorizations.

Identify lands that are necessary for operation and maintenance of potential Project betterments in relation to the existing FERC Project boundary, legal easements and/or ROWs, or current authorizations.

# Extent of Study Area:

The study area will include areas encompassing the existing Project facilities, roads, trails, developed Project recreation facilities, and additional areas necessary for operation and maintenance of the MFP, as identified in the following tables:

Existing Project Description, Table 5-1 and Table 5-2.

The study area will be expanded to include areas associated with potential Project betterments, including inundation areas, the areas enveloping the new facility footprint, and areas and/or roads needed for construction, staging and disposal, as identified on the following table:

Existing Project Description, Table 6-1.

# Study Approach:

Existing Project Facilities

Identify and map the locations of all existing Project facilities, roads, trails, developed Project recreation facilities, and additional lands necessary for operation and maintenance of the MFP in relation to FERC Project boundary and existing land ownership.  Preliminary information is available in the Middle Fork American River Hydroelectric Project (FERC No. 2079) Draft Project Description (PCWA 2006).

Identify and map existing legal easements and ROWs associated with operation and maintenance of the MFP.

Compile and summarize current authorizations and other Project-related agreements with the USDA-FS and other entities regarding operation and maintenance of the MFP.

Potential Project Betterments

Identify and map proposed facilities (including roads and trails) and new inundation areas associated with potential Project betterments in relation to the current FERC Project boundary, existing land ownership, existing legal easement and ROWs, and current authorizations.

Identify and map the location of potential Project betterment construction, staging and disposal areas in relation to the current FERC Project boundary, existing land ownership, and current authorizations.

# Schedule:

| Date | Activity |
| --- | --- |
| January through June 2008 | Collect and summarize existing data |
| July and August 2008 | Complete data analysis and prepare draft report |
| September 2008 | Distribute draft report to Land Management TWG |
| September and October 2008 | Land Management TWG 60 day review and comment period |
| November 2008 through January 2009 | Resolve comments and prepare final report |
| February 2009 | Distribute final report to Land Management TWG and Plenary |

Level of Effort and Cost:

# To be determined.

# References:

Placer County Water Agency (PCWA).  2006.  Middle Fork American River Hydroelectric Project (FERC No. 2079) Draft Project Description.