# Potential Resource Issues:

Fire prevention and response.

# Project Nexus:

Project operations and maintenance activities could increase fire risk.

# Potential License Condition:

- Fire Prevention and Response Plan

# Study Objectives:

- Characterize existing fire prevention and management plans and programs relevant to the MFP.

- Characterize fuel conditions in the immediate vicinity of the MFP, including condition of existing Project facilities and Project recreation facilities.

- Characterize PCWA’s existing fire prevention measures associated with the MFP.

- Describe PCWA’s fire plan and fire response procedures.

# Extent of Study Area:

The study area will include areas immediately surrounding the Project facilities identified in Table LAND 2-1, the developed Project recreation facilities identified in Table LAND 2-2, and the potential Project betterments identified in Table LAND 2-3.  In addition, the study area includes the dispersed concentrated use areas identified in Table LAND 2-4.

# Study Approach:

Existing Fire Prevention and Management Plans

- Identify and describe applicable federal, and State, and local fire prevention and management regulations, fuels treatments plans, and cooperative agreements relevant to fire prevention on lands within the existing or proposed FERC Project boundary.

- Identify and describe federal, State, and local fire prevention and management plans and programs in the Watershed that are relevant to the MFP.  Applicable plans and/or programs may include, but are not limited, to the following:

  - Community Wildfire Protection Plans (CWPPs);

  - Foresthill Fire Safe Program;

  - Fire Plans prepared by the USDA-FS;

  - The California State Fire Plan, and;

  - Placer County Multi-hazard Mitigation Plan, which was prepared pursuant to the Disaster Mitigation Act of 2000 (DMA 2000).

Fuel and Facility Conditions

- Identify and map through field surveys, fuel conditions at Project facilities and developed Project recreation facilities, at dispersed concentrated use areas, and in areas associated with potential Project betterments.

- Describe the condition of each Project facility and developed Project recreation facility including construction materials and clearance distances.

- In consultation with the USDA-FS, identify and map existing defense zones (fuels treatment areas) around Project facilities (including Project roads and trails), developed Project recreation facilities, and areas associated with potential Project betterments.

PCWA’s Existing Fire Prevention Measures

- Describe current vegetation management practices and fuel reduction measures implemented at Project facilities and developed Project recreation facilities, including clearance distances around facilities and power poles.

PCWA’s Fire Plan and Fire Response Procedures

- Summarize fire response resources and procedures contained in PCWA’s Existing Fire Plan including, but not limited to, the following:

  - Process and schedule for updating the Fire Plan;

  - Response and communication procedures in the event of a catastrophic fire in the Watershed;

  - Procedures for responding or notifying agencies of fires at a Project facility;

  - PCWA dedicated radio frequencies that could potentially be used by the County and fire response personnel for emergency communications, and;

  - Designated shared radio frequencies that are or can be used during emergency situations.

  - The locations and availability of fire suppression equipment and personnel.

- Describe how outside agencies (for example, the USDA-FS, CDF, or the Placer County) inform PCWA of a fire in the vicinity of the MFP.

- Describe how communications are carried out during a fire response, including the use of amateur emergency radio frequencies.

- Identify the location of fire access roads, escape routes, helispots that could be used for firefighting, and water drafting sites.

# Schedule:

| Date | Activity |
| --- | --- |
| January through May 2008 | Collect and summarize existing data |
| June and July 2008 | Conduct field surveys |
| August and September 2008 | Complete data analysis and prepare draft report |
| October 2008 | Distribute draft report to Land Management TWG |
| October through December 2008 | Land Management TWG 90 day review and comment period |
| January and February 2009 | Resolve comments and prepare final report |
| March 2009 | Distribute final report to Land Management TWG and Plenary |

Level of Effort and Cost:

# To be determined.

# References: