Potential Resource Issue:

Reservoir fish habitat.

Project Nexus:

Project operations and potential Project betterments could affect reservoir fish habitat.

Potential License Condition:

- Reservoir operational constraints.

Study Objective(s):

- Characterize management of reservoir water surface elevations and its relationship to availability of fish habitat under existing Project operations and potential Project betterment operations.

Extent of Study Area:

The study area is Project reservoirs including French Meadow Reservoir, Hell Hole Reservoir, Middle Fork Interbay, and Ralston Afterbay.

Study Approach:

Summarize current fish species assemblage data, stocking records, and fishing success in each Project reservoir (see AQ 2 – Fish Population Technical Study Plan (TSP) and REC 2 – Recreation Opportunities TSP).

Characterize the daily water surface elevation patterns and approximate pool volumes at each reservoir over the 1975–2004 period of record, using available water surface elevation records.

Characterize historical hourly water surface elevation patterns and approximate pool volumes at Ralston Afterbay over the 1975–2004 period of record, when peaking operations were occurring (it appears the available data is limited).  Either install a water surface elevation monitor or obtain access to the existing water surface elevation data to record within-day fluctuations (e.g., hourly).

Characterize the daily water surface elevation patterns and approximate pool volumes of each reservoir associated with potential Project betterments using the Project Operations Model.

Characterize the hourly water surface elevation patterns and approximate pool volumes at Ralston Afterbay associated with Project betterments (when peaking operations are occurring) using the Project Operations Model.

Summarize water quality information with respect to thermocline location, epilimnion and hypolimnion water temperatures and dissolved oxygen concentrations for each Project reservoir under existing operations and under potential Project betterment operations (see AQ1 1 – Water Quality TSP and AQ4 – Water Temperature Modeling TSP).

Provide all data to the Aquatic TWG in an Excel spreadsheet electronic format.

Schedule:

| Date | Activity |
| --- | --- |
| June through August 2009 | Analyze data and prepare draft report |
| September 2009 | Distribute draft report to the Aquatic TWG |
| September and October 2009 | Aquatic TWG review and provide comments on draft report |
| November and December 2009 | Resolve comments and prepare final report |
| January 2010 | Distribute final report to the Aquatic TWG and Plenary |

Level of Effort and Cost:

To be determined.

References:

None.