Potential Resource Issue:

Recreation opportunities and access.

Project Nexus:

The licensee has the responsibility to develop and maintain facilities to support recreation opportunities.

Potential License Condition:

Recreation Plan

  - Recreation facility operation, maintenance, rehabilitation, and enhancement

  - American with Disabilities Act (ADA) access

Study Objectives:

Characterize existing recreation use of Project recreation facilities and dispersed concentrated use areas.

  - Develop use estimates to be used as a basis for designing and implementing recreation user surveys.

Characterize potential future use of Project recreation facilities and dispersed concentrated use areas.

Characterize condition of existing Project recreation facilities, including operations and maintenance responsibilities.

Assess consistency of recreation facilities with ADA standards and guidelines.

Extent of Study Area:

The study area includes the Project recreation facilities identified in Table 5-2 and the dispersed concentrated use areas identified in Table REC-1-1.

Study Approach:

Existing Recreation Use

PCWA will collect and compile existing use data available from the United States Department of Agriculture – Forest Service (USDA-FS), campground concessionaires, the Auburn State Recreation Area (Auburn SRA), and other sources.  The existing recreation use data will be correlated to factors that may influence use such as weather conditions and fires.

PCWA will utilize the existing data to the extent possible to characterize use in the study area.  In addition, PCWA will augment the existing data by conducting vehicle counts.  The various existing data sources and PCWA’s vehicle count approach are explained in the following.

Campground Use Data available from Concessionaire Records in the Tahoe National Forest

The USDA-FS contracts with concessionaires to operate developed campgrounds in the Tahoe National Forest (TNF).  In addition to their other operation and maintenance duties, the concessionaires collect information regarding use.  This information is regularly reported to the USDA-FS.  An initial review of the concessionaire use data indicates that it is a relatively good source of use data for developed campgrounds in the TNF.  However, some minor modifications to the use data collection procedures may help improve the usefulness of the data.

PCWA will collect, compile, and evaluate the existing use data and will coordinate with the concessionaires to implement basic modifications to their collection procedures aimed at obtaining reliable information for estimating campground use.  These modifications should be made before the start of the 2007 recreation use season so that reliable campground use data can be obtained during 2007 and 2008.  PCWA will consult with the USDA-FS regarding any proposed modifications to the use collection procedures.

“Iron Ranger” Data collected at Campgrounds in the Eldorado National Forest

The USDA-FS relies on “iron rangers” for collecting fees and use information at developed campgrounds located in the Eldorado National Forest (ENF).  PCWA will initially collect, compile, and review the use data and collection procedures associated with the iron rangers.  Based on this review, PCWA will conduct random vehicle counts during the first two weeks of the 2007 season and compare these data with information obtained from the iron rangers to determine the consistency of the information collected and whether an adjustment factor could be applied to the iron ranger data.  The purpose of this effort is to determine whether existing occupancy records provided by the iron rangers are a reliable source of recreation use data.  If it is determined that iron rangers are not a reliable source of use data, then vehicle counts at the campgrounds will be continued consistent with the vehicle count procedures described below for other facilities.

National Reservation System Data

Both forests utilize the National Reservation System (NRS) for reservations at certain campgrounds.  An initial review of the NRS data indicates that it can be used to estimate recreation use at certain campgrounds.  PCWA will obtain and compile the available NRS data for those sites where NRS data is available.

Vehicle Counts

No reliable existing use data is available for the day use areas or for the dispersed concentrated use areas identified in Table REC1-1.  As such, PCWA will conduct vehicle counts to estimate use at each of the developed day use areas identified in Table 5-2 and at the dispersed concentrated use areas identified in Table REC1-1.  In addition, PCWA will conduct vehicle counts at the following locations:

Developed Project campgrounds located in the ENF, if the iron ranger data proves to be unreliable.

Turn outs and parking areas located immediately adjacent to developed Project recreation facilities.

Within the boundaries of developed Project campgrounds if the campground is open during a period when a campground host is not present.

Individual parking areas may be dropped if the use data indicates there is little or no use at a particular site.  Conversely, areas may be added if recreation-related parking is occurring outside of designated parking areas.  No parking area will be dropped or added from the study without the consent of the resource agencies.

Vehicle counts and other observations will be recorded on pre-set forms, an example of which is included with this plan as Figure REC1-1.

The proposed vehicle counting approach is summarized in Table REC1-2, by site and season.  Vehicle counts will be conducted at various frequencies, depending upon season, as follows.

Summer (Memorial Day to Labor Day)

  - 14-week period

  - 8-hour days

  - 2 days each week - one weekday and one weekend day

  - Sampling schedule cycled to represent 3 periods per day (AM, PM, Evening)

Fall (post-Labor Day through November)

  - 24-week period

  - 8-hour days

  - 1 day each week, alternating between weekdays and weekend days

  - Sampling schedule cycled to represent 2 periods per day (AM, PM)

Winter/Spring (December through 3rd week of May)

  - 28-week period

  - 8-hour days

  - 1 day every other week, alternating between weekdays and weekend days

  - Sampling schedule cycled to represent 2 periods per day (AM, PM)

Vehicle count data will be tabulated by season and used together with data from concessionaire records (including iron rangers), the National Reservation System, and relevant data from recreation surveys to estimate use of recreation areas.  Use estimates will include the number of visitor hours and Recreation Visitor Days (RVDs) on weekend days and weekdays during each season.

Potential Future Recreation Use

Develop information that could be used to inform discussions involving potential future use of Project recreation facilities and dispersed concentrated use areas.  Pertinent information includes trends data on projected population and recreation activity rates, including USDA-FS recreation management trends.

Recreation Facility Assessment

Develop a Geographic Information System (GIS)-based map showing the location of all of the existing Project recreation facilities identified in Table 5-2 and the dispersed concentrated use areas, trails and trailheads identified in Table REC 1-1, and their associated parking areas.

Develop footprints showing the approximate boundaries of all developed Project recreation facilities.  These footprints will be developed by either: 1) digitizing existing PCWA or USDA-FS footprint maps; or 2) taking measurements in the field using a portable Global Positioning System (GPS) unit.  In either case, the information will be incorporated into the GIS database for future reference.

Obtain and review USDA-FS recreation facility inventory information.  Determine how the existing inventory information should be augmented in consultation with the USDA-FS.

Review the Site Action Plans developed by the Eldorado National Forest (ENF) in 1999.  Utilize the Site Action Plans as a starting point for facility assessments.  Determine which of the upgrades recommended in the Site Action Plans have been implemented.

Compile, review and summarize information developed through the FERC inspection process.

Identify current operation and maintenance activities at Project recreation facilities and responsible parties.

Develop a Facility Inventory Form based on the USDA-FS Facility Inventory Form (Meaningful Measures Program), in consultation with the USDA-FS and other interested user groups.

Document the physical capacity of existing facilities based on USDA-FS persons-at-one-time (PAOT) information.  Identify and document USDA-FS goals for PAOT/acre.

Conduct on-site recreation facility assessments with USDA-FS staff to determine the current condition and expected life of developed recreation facilities.  The assessment will include: toilets, campsites, roads, parking areas, water systems, boat ramps, signage, and other features located within the footprint of each developed Project recreation facility.  An assessment of other Project roads will be completed as part of the LAND1 - Transportation System Management Technical Study Plan.

Photograph selective features at Project recreation facilities to illustrate current facility condition.

Characterize existing interpretive opportunities including, but not limited to, brochures, maps, and websites describing resources in the vicinity of the MFP.  Inventory, photograph, and describe interpretive displays and/or signage at Project facilities.

ADA Assessment

Obtain and review current USDA-FS (Region 5) accessibility standards.

Obtain current protocol for conducting accessibility surveys from the USDA-FS.

Conduct accessibility survey in coordination with USDA-FS staff to identify features at each Project recreation facility that do not meet current ADA accessibility standards and Universal Design Principles (UDP).

Schedule:

| Date | Activity |
| --- | --- |
| May 2007 through April 2008 | Conduct vehicle counts and compile and tabulate existing recreation use data |
| May through August 2008 | Conduct field surveys, including facility and accessibility (ADA) assessment |
| October through December 2008 | Summarize additional recreation use data developed through the REC2 Recreation User Survey |
| January through April 2009 | Analyze data and prepare draft report |
| May 2009 | Distribute draft report to the Recreation TWG for review and comment |
| May and June 2009 | Recreation TWG review and provide comments on draft report |
| July and August 2009 | Resolve comments and prepare final report |
| September 2009 | Distribute final report to the Recreation TWG and Plenary |

Level of Effort and Cost:

To be determined.

References:

Placer County Water Agency (PCWA). 2006. Middle Fork American River Hydroelectric Project (FERC No. 2079) Draft Existing Resource Information Report, Second Series.