Potential Resource Issue:

Reservoir-based recreational opportunities.

Project Nexus:

The licensee is responsible for providing recreation access to Project reservoirs and to implement public safety measures, as appropriate.

Project operations result in water surface elevation fluctuations that may affect reservoir recreation opportunities and user satisfaction.

Potential License Condition:

Recreation Plan

  - Seasonal reservoir elevation targets

  - Facility modifications

  - Public safety measures

Study Objectives:

Characterize existing recreation opportunities at Project reservoirs.

Characterize the relationship between reservoir water surface elevation (WSE) and Project reservoir-based recreation opportunities (activities and experience).

Identify access and safety concerns at Project reservoirs.

Develop information regarding reservoir-based recreation user conflicts at Project reservoirs.

Extent of Study Area:

The study area is Hell Hole and French Meadows Reservoirs, and Ralston Afterbay.

Study Approach:

().Recreation Opportunities

Characterize existing reservoir recreation opportunities by location and type of activity. This information will be developed primarily through the visitor surveys conducted as part of the REC2 – Recreation User Surveys Technical Study Plan (TSP).

Use information developed through the REC2 – Recreation Surveys TSP to characterize reservoir-based recreation opportunities at a variety of reservoir WSE.

Reservoir Levels

Summarize daily historical WSE data for Hell Hole and French Meadows Reservoirs.

Summarize daily and hourly (if available) WSEs at Ralston Afterbay.

Summarize existing reservoir WSE-related operational constraints.

Identify the design and functional reservoir elevation range for each existing boat ramp.

Characterize the functionality of recreation support facilities over a range of reservoir WSE using facility design drawings, information developed in consultation with the United States Department of Agriculture – Forest Service (USDA-FS), through site visits, and the results of surveys conducted as part of the REC2 – Recreation Surveys Technical Study.

Access and Safety Conditions

Identify and document access points, type of access, and associated Project support facilities.

Identify and document existing programs and measures aimed at protecting public health and safety, for example buoy lines, signage, alarms, and Placer County OES procedures.

Review records and consult with facility managers and resource management staff to identify safety concerns at the Project recreation facilities.

Review and summarize records maintained by the Federal Energy Regulatory Commission (FERC) regarding the occurrence of accidents at MFP reservoirs.

User Conflicts

Identify potential reservoir-based recreational user using the results of the surveys conducted as part of the REC2 – Recreation Surveys Technical Study.

Identify factors that directly or indirectly contribute to reservoir recreational user conflicts using the results of the surveys conducted as part of the REC2 – Recreation Surveys Technical Study.

Schedule:

| Date | Activity |
| --- | --- |
| January through November 2008 | Collect and summarize existing data and conduct field surveys |
| November 2008 through February 2009 | Characterize resource recreation opportunities |
| March and April 2009 | Analyze data and prepare draft report |
| May 2009 | Distribute draft report to the Recreation TWG |
| May and June 2009 | Recreation TWG review and provide comments on draft report |
| July and August 2009 | Resolve comments and prepare final report |
| September 2009 | Distribute final report to the Recreation TWG and Plenary |

Level of Effort and Cost:

To be determined.

References:

None.