| Action Items |
| --- |
| TSP | Study Element | Action | Meeting Date during which Action was Discussed | Responsible Person | Status | Notes |
| REC 1 | Vehicle Counts | PCWA will distribute the fall vehicle count summary data and raw data. | 3/6/08 | Sandy | Complete Distributed by E-mail on 3/19/08 |  |
| REC 1 | Vehicle Counts | PCWA will add the following notes to vehicle count summary tables: Data does not include Drivers Flat Equestrian Staging Area Data does not include vehicles associated with OHV use at Mammoth Bar Data does not include vehicles associated with commercial whitewater boating use at Indian Bar Rafter put-in. | 3/6/08 | Sandy | Complete Distributed by E-mail on 3/19/08 |  |
| REC 2 | Surveys | PCWA will distribute electronic versions of the tables showing the May, June, July, August and September survey sampling schedules. | 3/6/08 | Sandy | Complete Distributed by E-mail on 3/19/08 | Table should include a note indicating the group campgrounds survey dates may be adjusted to ensure that they are surveyed when the sites are reserved. |
| REC 2 | Surveys | PCWA will distribute electronic version of the survey sampling effort summary table. | 3/6/08 | Sandy | Complete Distributed by E-mail on 3/19/08 | Table should include a note indicating the survey efforts at group CGs will be coordinated with USFS staff to ensure surveys are conducted when sites are reserved. |
| REC 2 | Surveys | PCWA will revise survey log per 3/6/08 discussion and redistribute to TWG for review by 3/19/08. | 3/6/08 | Sandy | Complete Distributed by E-mail on 3/19/08 | Revised survey log per 3/6/08 discussion. Additional changes were needed based on pre-test. All shown in track changes. |
| REC 2 | Surveys | Survey protocols should include the following: Allow respondents to fill out as many sections as they want to (eg. don’t limit them to 2 sections) | 3/6/08 | Dave | Complete Sent to PCWA on 3/19/08 | Included in pdf of protocols, which will be discussed and distributed at 3/26/08 TWG |
| REC 2 | Surveys | PCWA will develop an information sheet about the visitor surveys for USFS desk staff to use to answer questions about the survey effort. | Various | Sandy | In progress | To be completed prior to conducting surveys. |
| REC 2 | Surveys | PCWA will contact CDFG to solicit their input on angler section of survey form. | Various | Sandy/Dave | Complete | E-mail response received from Stafford Lehr on 3/12/08. Dave to draft response to Stafford’s questions. |
| REC 2 | Surveys | PCWA will develop a “thank-you for participating” card to hand out to survey respondents. | Various | Sandy | Complete |  |
| REC 4 | Focus Groups | The USFS will identify designated OHV trail stream crossings along the watercourses associated with the MFP. | 3/6/08 | USFS | Ongoing | This information is needed to determine whether OHV representatives should be invited to participate in the trail user/stream crossing focus group. |
| REC 4 | Focus Groups | ASRA will identify potential mountain bikers and hikers for the trail user/stream crossing focus group. | 3/6/08 | ASRA | Complete | Received e-mail from Jim Michaels on 3/6/08. |
| REC 4 | Focus Groups | Gene Freeland will identify potential equestrians and racers for the trail user/stream crossing focus group. | 3/6/08 | Gene | Ongoing |  |
| REC 4 | Focus Groups | PCWA will check interest statements and participant lists developed during the initial stakeholder meetings to identify potential focus group participants. | 3/6/08 | PCWA | Ongoing |  |
| REC 4 | Focus Groups | PCWA will revise focus group invitation letter(s) and redistribute to TWG for review by 3/19/08. | 3/6/08 | Sandy | Complete Distributed by E-mail on 3/19/08 | Pat Gibbs sent input by e-mail on 3/10/08 |
| REC 4 | Focus Groups | PCWA will revise focus group topics per 3/6/08 discussion and redistribute to TWG for review by 3/19/08. | 3/6/08 | Sandy | Complete Distributed by E-mail on 3/19/08 | Pat Gibbs sent additional comments by e-mail on 3/10/08 |
| REC 4 | Focus Groups | REC TWG will establish focus group session dates at either the March 26th or April 8th TWG meetings. | 3/6/08 | TWG | To be discussed at 3/26/08 TWG | Proposed dates incorporated in power point presentation |
| REC 4 | Flow Studies | The USFS and ASRA will check permits for special events that may affect timing of flow studies. | 3/6/08 | USFS/ASRA | Ongoing |  |
| REC 4 | Flow Studies | PCWA will develop flow study forms for angler and stream crossing flow studies and will distribute prior to next TWG meeting. | 3/6/08 | Dave | Complete Distributed by E-mail on 3/19/08 |  |
| All | General | PCWA will update TWG via e-mail if changes to study plans, protocols, forms, etc. occur as recreation studies progress. | 3/6/08 | Sandy | Ongoing | Highlight variances in the survey effort. Keep simple. |

Bin Items to be Addressed at Next TWG Meeting

| TSP | Study Element | Bin Item | Meeting Date during which Action was Discussed | Responsible Person | Status | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| REC 2 | Surveys | Conduct surveys on private property, for example, Horseshoe Bend Preserve. | 3/6/08 |  |  |  |
| REC 2 | Surveys | Administer general visitor survey to commercial patrons. | 3/6/08 |  |  |  |
| REC 2 | Surveys | Extend general visitor surveys into fall to capture hunting use. | 3/6/08 |  |  |  |
| REC 4 | Flow Studies | Add a low flow step (e.g minimum instream flow) to whitewater boating study for the Confluence to Oregon Bar/China Bar run. | 3/6/08 |  |  |  |
| REC 4 | Flow Studies | Consider doing angler studies at low flows (e.g. minimum instream flow) on reaches below Ralston Afterbay. | 3/6/08 |  |  |  |