| Completed Action Items |
| --- |
| TSP | Study Element | Action | Meeting Date during which Action was Discussed | Responsible Person | Status | Notes |
| REC 1 | Vehicle Counts | PCWA will distribute the fall vehicle count summary data and raw data. | 3/6/08 | Sandy | Complete Distributed by E-mail on 3/19/08 |  |
| REC 1 | Vehicle Counts | PCWA will add the following notes to vehicle count summary tables: Data does not include Drivers Flat Equestrian Staging Area Data does not include vehicles associated with OHV use at Mammoth Bar Data does not include vehicles associated with commercial whitewater boating use at Indian Bar Rafter put-in. | 3/6/08 | Sandy | Complete Distributed by E-mail on 3/19/08 |  |
| REC 2 | Surveys | PCWA will distribute electronic versions of the tables showing the May, June, July, August and September survey sampling schedules. | 3/6/08 | Sandy | Complete Distributed by E-mail on 3/19/08 | Table should include a note indicating the group campgrounds survey dates may be adjusted to ensure that they are surveyed when the sites are reserved. |
| REC 2 | Surveys | PCWA will distribute electronic version of the survey sampling effort summary table. | 3/6/08 | Sandy | Complete Distributed by E-mail on 3/19/08 | Table should include a note indicating the survey efforts at group CGs will be coordinated with USFS staff to ensure surveys are conducted when sites are reserved. |
| REC 2 | Surveys | PCWA will revise survey log per 3/6/08 discussion and redistribute to TWG for review by 3/19/08. | 3/6/08 | Sandy | Complete Distributed by E-mail on 3/19/08 | Revised survey log per 3/6/08 discussion. Additional changes were needed based on pre-test. All shown in track changes. |
| REC 2 | Surveys | Survey protocols should include the following: Allow respondents to fill out as many sections as they want to (eg. don’t limit them to 2 sections) | 3/6/08 | Dave | Complete | Included in pdf of protocols, which will be discussed and distributed at 3/26/08 TWG |
| REC 2 | Surveys | PCWA will contact CDFG to solicit their input on angler section of survey form. | Various | Sandy/Dave | Complete | E-mail response received from Stafford Lehr on 3/12/08. Dave to draft response to Stafford’s questions. |
| REC 2 | Surveys | PCWA will develop a “thank-you for participating” card to hand out to survey respondents. | Various | Sandy | Complete |  |
| REC 4 | Focus Groups | ASRA will identify potential mountain bikers and hikers for the trail user/stream crossing focus group. | 3/6/08 | ASRA | Complete | Received e-mail from Jim Michaels on 3/6/08. |
| REC 4 | Focus Groups | PCWA will revise focus group invitation letter(s) and redistribute to TWG for review by 3/19/08. | 3/6/08 | Sandy | Complete Distributed by E-mail on 3/19/08 | Pat Gibbs sent input by e-mail on 3/10/08 |
| REC 4 | Focus Groups | PCWA will revise focus group topics per 3/6/08 discussion and redistribute to TWG for review by 3/19/08. | 3/6/08 | Sandy | Complete Distributed by E-mail on 3/19/08 | Pat Gibbs sent additional comments by e-mail on 3/10/08 |
| REC 4 | Flow Studies | PCWA will develop flow study forms for angler and stream crossing flow studies and will distribute prior to next TWG meeting. | 3/6/08 | Dave | Complete Distributed by E-mail on 3/19/08 |  |