Action Items

| TSP | Study Element | Action Item | Meeting Date during which Action was Discussed | Responsible Person | Status | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| REC 1 | Vehicle Counts | Put “Draft” on all preliminary data that is distributed | 3/26/08 | Sandy | Complete Resent data by e-mail on 4-1-08 |  |
| REC 2 | Surveys | Revise form to address “adequacy of law enforcement personnel” | 3/26/08 | Sandy | Complete |  |
| REC 2 | Surveys | PCWA will develop an information sheet about the visitor surveys for USFS desk staff to use to answer questions about the survey effort. | Various | Sandy | Ongoing | To be completed prior to conducting surveys. |
| REC 4 | Surveys | Revise angler flow study form per discussion | 3/26/08 | Sandy | Complete |  |
| REC 4 | Surveys | Revise trail user/stream crossing flow study for per discussion | 3/26/08 | Sandy | Complete |  |
| REC 4 | Focus Groups | Patt Gibbs will identify additional Trail User/Stream Crossing Focus Group participants and will e-mail information to PCWA | 3/26/08 | P. Gibbs | Complete |  |
| REC 4 | Focus Groups | PCWA will add Gene Freeland and Pat Gibbs to the Trail User/Stream Crossing Focus Group participant list | 3/26/08 | Sandy | Complete |  |
| REC 4 | Focus Groups | PCWA will add Joe Byrne to the Angler Focus Group participant list | 3/26/08 | Sandy | Complete |  |
| REC 4 | Flow Studies | The USFS and ASRA will check permits for special events that may affect timing of flow studies. | 3/6/08 | USFS/ASRA | Complete | WS 100 – June 28, 2008 Tevis Cup – July 19, 2008 |

Action Items (continued)

| TSP | Study Element | Action Item | Meeting Date during which Action was Discussed | Responsible Person | Status | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| REC 4 | Focus Groups | The USFS will identify designated OHV trail stream crossings along the watercourses associated with the MFP. | 3/6/08 | USFS | Complete No USFS designated OHV crossings are located in the bypass reach | This information is needed to determine whether OHV representatives should be invited to participate in the trail user/stream crossing focus group. |
| REC 4 | Focus Groups | Gene Freeland will identify potential equestrians and racers for the trail user/stream crossing focus group. | 3/6/08 | Gene | Complete |  |
| REC 4 | Focus Groups | PCWA will check interest statements and participant lists developed during the initial stakeholder meetings to identify potential focus group participants. | 3/6/08 | PCWA | Complete |  |
| REC 4 | Focus Groups | REC TWG will establish focus group session dates at either the March 26th or April 8th TWG meetings. | 3/6/08 | TWG | Complete Meeting dates set during March 26th TWG | WW – April 23, 2008 Trail/Stream Crossing – May 12, 2008 Angling – May 20, 2008 |
| REC 4 | Focus Groups | Add Roanoke Trail to map. | 3/26/08 | Sandy | Ongoing | Need trail information from ASRA |
| All | General | PCWA will update TWG via e-mail if changes to study plans, protocols, forms, etc. occur as recreation studies progress. | 3/6/08 | Sandy | Ongoing | Highlight variances in the survey effort. Keep simple. |

Bin Items to be Addressed at Next TWG Meeting

| TSP | Study Element | Bin Item | Meeting Date during which Action was Discussed | Responsible Person | Status | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| REC 2 | Surveys | Consider conducting surveys at equestrian staging areas. | 3/26/08 | PCWA | Complete | Within ASRA, surveys will be conducted at sites located adjacent to the river. |
| REC 2 | Surveys | Conduct surveys on private property, for example, Horseshoe Bend Fish and Game Preserve. | 3/6/08 | PCWA | Ongoing |  |
| REC 2 | Surveys | Administer general visitor survey to commercial patrons. | 3/6/08 | PCWA | Ongoing |  |
| REC 2 | Surveys | Extend general visitor surveys into fall to capture hunting use. | 3/6/08 | PCWA | Ongoing | Ongoing discussion between PCWA and USFS to address solutions to resource issues. Surveys not proposed for 2008. |
| REC 4 | Flow Studies | Add a low flow step (e.g., minimum instream flow) to whitewater boating study for the Confluence to Oregon Bar/China Bar run. | 3/6/08 | PCWA | Ongoing |  |
| REC 4 | Flow Studies | Consider doing angler studies at low flows (e.g., minimum instream flow) on reaches below Ralston Afterbay. | 3/6/08 | PCWA | Ongoing |  |