Action Items

| TSP | Study Element | Action Item | Meeting Date during which Action was Discussed | Responsible Person | Status | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| REC 1 | Facilities Assessment | Provide the USFS with a simple schedule showing when facilities assessment and consultation will occur. | 4/8/08 | Sandy | Complete | PCWA sent e-mail to Mo Tebbe and V. Jowice with schedule attached on 4/14. Proposed follow up conf. call if needed. |
| REC 2 | Surveys | Accept all revisions to General Visitor Survey and finalize form. | 4/8/08 | Sandy | Complete | Sent to TWG by e-mail on 4/15/08 |
| REC 2 | Surveys | Accept all revisions to General Visitor Survey Log and finalize log. | 4/8/08 | Sandy | Complete | Sent to TWG by e-mail on 4/15/08 |
| REC 2 | Surveys | Revise sampling schedule per discussion and distribute to TWG. | 4/8/08 | Dave | Complete | Sent to TWG by e-mail on 4/15/08. |
| REC 2 | Surveys | PCWA will develop an information sheet about the visitor surveys for USFS desk staff to use to answer questions about the survey effort. | Various | Sandy | Complete | Sent to USFS on 5/22/08. |
| REC 4 | Focus Groups | PCWA will provide Gary Flannigan, Patt Gibbs and Nate Rangel with information about who has received/replied to the focus group invitations. | 4/8/08 | Andy/Sandy | Complete | Andy sent to Gary, Patt and Nate by e-mail on 4/14/08. |
| REC 4 | Focus Groups | Gary Flannigan will follow up with anglers who have not responded to the focus group invitation. | 4/8/08 | Gary Flannigan | Complete |  |
| REC 4 | Focus Groups | Patt Gibbs will follow up with equestrian users who have not responded to the focus group invitation. | 4/8/08 | Patt Gibbs | Complete |  |
| REC 4 | Focus Groups | Nate Rangel will follow up with ww boaters who have not responded to the focus group invitation. | 4/8/08 | Nate Rangel | Complete |  |
| REC 4 | Focus Groups | Add Roanoke Trail to map. | 3/26/08 | Sandy | Complete |  |
| REC 4 | Flow Studies | Revise angler, ww, and trail user/stream crossing profile forms per discussion and distribute to TWG. | 4/8/08 | Sandy | Complete | Sent to TWG by e-mail on 4/15/08 |

Action Items

| TSP | Study Element | Action Item | Meeting Date during which Action was Discussed | Responsible Person | Status | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| REC 4 | Flow Studies | Accept all revisions to angler, ww, and trail user/stream flow study evaluation forms and distribute to TWG. | 4/8/08 | Sandy | Complete | Sent to TWG by e-mail on 4/15/08 |
| REC 5 | Visual Quality Assessment | Provide the USFS with a simple schedule showing when EVC assessment and consultation will occur. | 4/8/08 | Sandy | Complete | Andy sent e-mail to Mo Tebbe and V. Jowice with schedule attached on 4/14. Proposed follow up conf. call if needed. |

Bin Items to be Addressed at Next TWG Meeting

| TSP | Study Element | Bin Item | Meeting Date during which Action was Discussed | Responsible Person | Status | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| REC 2 | Surveys | Conduct surveys on private property, for example, Horseshoe Bar Fish and Game Preserve. | 3/6/08 | PCWA | Complete Discussed at 4/8/06 TWG | PCWA will conduct visitor surveys at sites identified in the REC 2 TSP. Angler flow studies may be conducted at or the Horseshoe Bend property, depending on the results of the focus group discussions. |
| REC 2 | Surveys | Administer general visitor survey to commercial patrons. | 3/6/08 | PCWA | Ongoing |  |
| REC 2 | Surveys | Extend general visitor surveys into fall to capture hunting use. | 3/6/08 | PCWA | Ongoing | Ongoing discussion between PCWA and USFS to address solutions to resource issues. Surveys not proposed for 2008. |
| REC 4 | Flow Studies | Add a low flow step (e.g., minimum instream flow) to whitewater boating study for the Confluence to Oregon Bar/China Bar run. | 3/6/08 | PCWA | Complete Discussed and Agreed upon at 4/8/06 TWG | PCWA will capture a “low flow” condition, but it may not be the “minimum instream flow” |

Bin Items to be Addressed at Next TWG Meeting

| TSP | Study Element | Bin Item | Meeting Date during which Action was Discussed | Responsible Person | Status | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| REC 4 | Flow Studies | Consider doing angler studies at low flows (e.g., minimum instream flow) on reaches below Ralston Afterbay. | 3/6/08 | PCWA | Complete Discussed at 4/8/06 TWG | PCWA will identify possible angler flow study locations with focus group. Actual flow study sites will be determined with the TWG. PCWA will then look at a range of flows at each study site. Some flow steps may be eliminated in consultation with the TWG. |