Action Items

| TSP | Study Element | Action Item | Meeting Date during which Action was Discussed | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| REC 2 | Surveys | Survey report should note the following points: Surveys were not administered at the equestrian staging area at the top of Driver’s Flat road Mobile users (e.g., runners, horseback riders) were not surveyed. | 9/22/08 | Ongoing | Information will be included in REC 2 Technical Study Report. |
| REC 4 | Flow studies | Notify the flow study participants that a 200 cfs flow study will not be performed as it is no longer necessary based on the on the results of earlier studies. | 9/22/08 | Complete | Notification distributed by e-mail on 9/24/08. |
| REC 4 | Flow studies | Provide the REC TWG with notification of when the maintenance outage will occur, including timing and flows. | 9/22/08 | Complete | PCWA notified stakeholders by e-mail |
| REC 4 | Flow studies | Check accuracy of Folsom full pool elevation and extent of inundation area. | 9/22/08 | Complete | Gross pool elevation of Folsom Reservoir is 466.0 msl. Current data source (USGS) indicates that this elevation occurs near the mouth of Knickerbocker Creek, which is located between Oregon Bar and Birdsall Access. |
| REC 4 | Flow Studies | Provide the Trail Users with a schedule of the WW and aquatic flow studies and target flows so that they can go out and observe flows. | 5/29/08 | Complete | Primary schedule was e-mailed to TWG on 7/16/08. In addition, a detailed schedule for 100 and 368 cfs target flows was e-mailed to TWG on 7/16/08. Schedules for the 600 and 800 cfs flow studies were distributed by e-mail on 7/23/08. |
| REC 4 | Flow Studies | Obtain and review documents containing information about crossing velocities and depths developed through other studies. | 5/29/08 | Ongoing | Research in progress. Pertinent information will be included in REC 4 Technical Study Report. |

| TSP | Study Element | Action Item | Meeting Date during which Action was Discussed | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| REC 4 | Focus Groups/Flow Studies | Contact the boaters identified by REC TWG to: determine whether anybody has boated the MFAR between FM Reservoir and Interbay, Duncan Creek, and Long Canyon obtain flow information about the MFAR between Interbay and Ralston and the Rubicon River | 5/29/08 | Complete | Additional consultation complete. Results to be discussed at 3/16/09 REC TWG. |
| REC 4 | Flow Studies | Document how PCWA proposes to assess boating flows on the Rubicon River and on the MFAR between Interbay and Ralston. Contact boaters Obtain dates from boater logs and compare to historic flow records Get digital library from Dave Steindorf and compare to historic flows Develop boatable flow ranges using boater feedback Analyze Project and non-Project flows using expressed boatable flow ranges and prepare summary statistics | 5/29/08 | Complete | To be discussed at 3/16/09 REC TWG. |
| REC 4 | Flow Studies | Document the range of solutions necessary to modify lower outlet infrastructure at Hell Hole Dam to allow for increased flow releases. | 5/29/08 | Ongoing |  |