Action Items

| TSP | Study Element | Action Item | Meeting Date during which Action was Discussed | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| REC 4 | Flow Studies | PCWA will provide test flow proposal[s] via email by March 30 for consideration at April 6 Rec TWG meeting. | 3/16/09 | Complete | Flow proposal e-mailed to REC TWG on March 30, 2009 (Attachment A). |
| REC 4 | Flow Studies | PCWA will provide a table summarizing flow infrastructure capabilities at MFP facilities; included will be maximum generation capabilities at each power house | 3/16/09 | Complete | Supporting Document B of PCWA’s Pre-Application Document (PAD) e-mailed to REC TWG on March 30, 2009 (Attachment B). |
| REC 4 | Flow Studies | PCWA will provide generic hydrologic information based on historic MFP operations for these types of water years. | 3/16/09 | Complete | Uploaded hydrology spreadsheet tool to web site and e-mailed link to REC TWG on 3/27/08. Link: http://relicensing.pcwa.net/drafts. |
| REC 4 | Flow Studies | Entrix will provide best available information regarding dates which may constrain flow studies with respect to FYLF. | 3/16/09 | Complete | FYLF may constrain the timing of whitewater flow studies. Specifically, high flows cannot be released after May 15th when FYLF egg masses are present. |

| TSP | Study Element | Action Item | Meeting Date during which Action was Discussed | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| REC 4 | Flow Studies | Entrix will clarify "Bypass" and "Peaking Reaches" on table entitled " Summary of Information Developed at Whitewater Boating Focus Group (April 3, 2008) and Provided by [FWN]..." | 3/16/09 | Complete | Table headings were corrected. In addition, the table was revised to exclude information provided by Charlie Center. The table was e-mailed to the REC TWG on March 30, 2009 (Attachment C). |
| REC 4 | Flow Studies | Update boater follow up consultation table to include Charlie Center comments that were originally included on the Summary Table (see above). | 3/16/09 | Complete | The table was updated to include Charlie Center comments. The revised table was e-mailed to the REC TWG on March 30, 2009 (Attachment D). |
| REC 4 | Flow Studies | Entrix will clarify participant list for focus group and subsequent interviews. | 3/16/09 | Complete | A table was e-mailed to the REC TWG on March 30, 2009 (Attachment E). |
| REC 4 | Flow Studies | Entrix will compile a glossary of specialized terms for use in REC 4 Technical Study Report. | 3/16/09 | Ongoing | To be included in REC 4 – Stream-based Opportunities Technical Study Report. |
| REC 4 | Flow Studies | Obtain and review documents containing information about stream crossing velocities and depths developed through other studies. | 5/29/08 | Complete | Information to be included in REC 4 – Stream-based Opportunities Technical Study Report. |
| REC 4 | Flow Studies | Document the range of solutions necessary to modify lower outlet infrastructure at Hell Hole Dam to allow for increased flow releases. | 5/29/08 | Ongoing |  |