Placer County Water Agency

Middle Fork American River Project

(FERC No. 2079)

FINAL

AQ 11 – Contingency Water Quality Technical Study Report: Methylmercury Fish Tissue Sampling (2007–2009)

Placer County Water Agency

P.O. Box 6570

Auburn, CA  95604

June 2010

Table of Contents

Page

1.0	Introduction	1

2.0	Study Objective	2

3.0	Study Implementation	3

3.1.	Study Elements Completed	3

3.2.	Deviations from the Technical Study Plan	4

3.3.	Proposed Modifications to the Technical Study Plan	4

3.4.	Outstanding Study Elements	5

4.0	Extent of Study Area	5

5.0	Study Approach	5

6.0	Results	6

7.0	Literature Cited	9

List of Tables

Table AQ 11-1.	Total Number of Each Fish Species Analyzed and Targeted for Methylmercury Sampling by Location (2007–2009).

Table AQ 11-2.	2008–2009 Legal and/or Edible Size Limits for Target Species.

Table AQ 11-3.	Summary Methylmercury Results for Fish Specimens.

Table AQ 11-4.	Summary Methylmercury Results for Crayfish Specimens.

Table AQ 11-5.	Average Methylmercury Concentrations (mg/kg) by Sampling Location and Species.

List of Figures

Figure AQ 11-1.	2007–2009 Methylmercury Fish Sampling Objectives and Related Study Elements and Reports.

Figure AQ 11-2a.	Methylmercury Fish Tissue Analysis Results at All Sampling Locations by Species.

Figure AQ 11-2b.	Methylmercury Fish Tissue Analysis Results at Hell Hole Reservoir by Species.

Figure AQ 11-2c.	Methylmercury Fish Tissue Analysis Results at French Meadows Reservoir by Species.

Figure AQ 11-2d.	Methylmercury Fish Tissue Analysis Results at Middle Fork Interbay by Species.

Figure AQ 11-2e.	Methylmercury Fish Tissue Analysis Results at Ralston Afterbay by Species.

Figure AQ 11-2f.	Methylmercury Fish Tissue Analysis Results at the Middle Fork American River by Species.

Figure AQ 11-3.	Methylmercury Crayfish Tissue Analysis Results by Sampling Location.

List of Maps

Map AQ 11-1.	Fish and Crayfish Methylmercury Sampling Locations (2007–2009).

# Introduction

This report describes the methylmercury sampling study results from the 2007 AQ 11 – Water Quality Technical Study Plan (TSP) and the 2008 AQ 11 – Water Quality Contingency Study (Contingency TSP) conducted by the Placer County Water Agency (PCWA) in 2007–2009 in accordance with the AQ 11 – TSP (PCWA 2007) and AQ 11 – Contingency TSP (PCWA 2008).  The AQ 11 – TSP was included in the Supporting Document (SD) H of the Pre-Application Document (PAD) for the Middle Fork American River Project (MFP or Project) (PCWA 2007).

The AQ 11 – TSP included a screening level assessment of methylmercury concentrations in sport fish muscle tissue at the four Project reservoirs and in the Middle Fork American River downstream of Ralston Afterbay near Otter Creek.  The results of the 2007 study were provided to the Aquatic Technical Working Group (TWG) in the AQ 11 – Water Quality Technical Study Report (TSR) (PCWA 2008) on February 1, 2008 for a 60 day comment period.  The comment period ended on April 4, 2008.  Comments were addressed in the final 2007 report which was distributed in June 30, 2008 (PCWA 2008).

Numerous fish tissue samples analyzed in 2007 exceeded California’s Office of Environmental Health Hazard Assessment (OEHHA) screening guidelines for methylmercury of 0.08 ppm (PCWA 2008).  The AQ 11 – TSP specified a contingency study process that would be implemented if methylmercury concentrations exceeded the screening guidelines.  The process was as follows:

- If methylmercury in fish tissue exceeds the OEHHA guidelines of 0.08 ppm (Cal EPA 2005; Klasing and Brodberg 2006) during the initial sampling, the Aquatic TWG will be consulted concerning the need for additional sampling.  If additional sampling is deemed appropriate, a sampling protocol will be developed.

The results of the 2007 AQ 11 – TSR were discussed during the March 10, 2008, May 5, 2008, and June 2, 2008 Aquatic TWG meetings.  The Aquatic TWG determined that additional sport fish tissue methylmercury sampling was warranted.  PCWA developed a draft AQ 11 – Contingency TSP.  The scope of work incorporated recommendations provided by Russ Kanz, State Water Board, based on his discussions with OEHHA.  The final draft AQ 11 – Contingency TSP was distributed for a 10 day comment period to the stakeholders on September 16, 2008 with a stipulation that if no comments were received, the scope of work would be considered final.  No comments were received and fish sampling for the AQ 11 – Contingency TSP was conducted in late fall 2008.  The stakeholder-approved AQ 11 – Contingency TSP was included in the 2008 Study Implementation Progress Report for the MFP (FERC Project No. 2079) and filed with the Federal Energy Regulatory Commission (FERC or Commission) on January 21, 2009 (PCWA 2009a).  The targeted numbers of fish specified in the AQ 11 – Contingency TSP were not captured during the fall 2008 sampling for certain species/locations.  The results of the sampling were discussed with the Aquatic TWG on February 3, 2009.  The Aquatic TWG approved a modification to the AQ 11 – Contingency TSP to reduce the number of fish targeted for collection and extend the sampling period through 2009 (Section 3.3. Proposed Modifications to the Technical Study Plan).  The initial 2008 fall contingency sampling results were complied in a report and provided to the Aquatic TWG (PCWA 2009b).

This report presents the results from the extended 2009 fish collection/analysis combined with the results previously reported for the contingency sampling (PCWA 2009b) and the  2007 AQ 11 – TSR (PCWA 2008).  This report includes a description of the study objectives, study implementation, extent of study area, study approach, and study results.

# Study Objective

The objective of the original AQ 11 – TSP was to do a screening level analysis of methylmercury concentration in sport fish tissue and the objective of the follow-up AQ 11 – Contingency TSP was to sample a target number of each sport fish species that could be used to develop safe eating guidelines (if necessary).  The overall water quality study objective described in the AQ 11 – TSP and the related 2007 fish tissue analysis study task was to:

Characterize physical, chemical, and bacterial water quality conditions in the bypass reaches and the peaking reach, comparison reaches, and Project reservoirs, Ralston Afterbay, and Middle Fork Interbay and compare to the Central Valley Regional Water Quality Control Board (CVRWQCB) Basin Plan objectives and water quality standards (Fourth Edition revised February 2007).

  - Fish Tissue Analysis Task:  Collect a total of 10 native (non-hatchery) sport fish of edible size, if present, from each of the following locations: French Meadows Reservoir, Hell Hole Reservoir, Middle Fork Interbay, Ralston Afterbay, and one location in the Middle Fork American River below Ralston Afterbay.

The study objective of the AQ 11 – Contingency TSP and the related study task was to:

Collect and sample additional methylmercury concentrations in sport fish muscle tissue following OEHHA guidelines (Cal EPA 2005) that could be used to develop safe eating guidelines for the locations in the study area.

  - Fish Tissue Analysis Task:  Collect a total of 9–12 edible size sport fish of each target species present in the following locations: French Meadows Reservoir, Hell Hole Reservoir, Middle Fork Interbay, Ralston Afterbay, and the Middle Fork American River at Otter Creek.  The total number of fish includes fish already sampled during the 2007 field season.

Figure AQ 11-1 shows the AQ 11 – TSP and AQ 11 – Contingency TSP objectives and study elements and activities that relate to the completion of the studies.  Figure AQ 11-1 also shows how the information developed during the studies was documented and provided to stakeholders.

# Study Implementation

Study elements described in the AQ 11 – TSP (PCWA 2007) were initiated in 2007 and completed in 2008.  The study elements described in the AQ 11 – Contingency TSP were initiated in 2008 and completed in 2010.  The AQ 11 – Contingency TSP study elements that have been completed, deviations from the technical study plan, proposed modifications to the technical study plan, and outstanding study elements are discussed below.

Study Elements Completed

The following methylmercury fish tissue sampling study elements from the AQ 11 – TSP were completed in 2007 and early 2008:

Collected 42 fish samples for methylmercury screening at Project reservoirs (Hell Hole, French Meadows, Ralston Afterbay, and Middle Fork Interbay) and at one river site (Middle Fork American River downstream of Ralston Afterbay near Otter Creek).

Provided fish tissue samples to a State-certified laboratory approved by the State Water Board for chemical analyses (Brooks Rand Laboratory, Seattle, Washington).

Compared fish tissue results to the OEHHA guidelines.

The following study elements from the AQ 11 – Contingency TSP were completed in 2008 and early 2009:

Collected 81 additional edible sized sport fish from French Meadows Reservoir, Hell Hole Reservoir, Ralston Afterbay, Middle Fork Interbay, and the Middle Fork American River near Otter Creek.

Collected crayfish from French Meadows and Hell Hole reservoirs.

Submitted fish and crayfish to the same laboratory used for the 2007 analyses (Brooks Rand Laboratory  Seattle, Washington) for individual fish and crayfish muscle tissue methylmercury analyses.

Consulted with the Aquatic TWG on how to proceed for the locations where the target numbers of individuals were not collected during the 2008 field season.

The following study elements from the AQ 11 – Contingency TSP were completed in 2009 and early 2010:

Collected 18 additional edible sized sport fish from French Meadows Reservoir (six rainbow trout), Hell Hole Reservoir (three lake trout), and the Middle Fork American River near Otter Creek (nine brown trout).

Submitted fish to the same laboratory used for the 2007 and 2008 analyses (Brooks Rand Laboratory  Seattle, Washington) for individual fish muscle tissue methylmercury analyses.

Deviations from the Technical Study Plan

The target numbers of sport fish and crayfish identified in the AQ 11 – Contingency TSP were caught and analyzed at all locations except the following:

Hell Hole Reservoir: only six of nine lake trout and one of nine rainbow trout targeted for collection were captured and analyzed; and

Ralston Afterbay: only seven of the nine rainbow trout targeted for collection were captured.

Targeted fish that were not collected were in low abundance and could not be captured in spite of substantial sampling effort.

Proposed Modifications to the Technical Study Plan

First Modification to the AQ 11 – Contingency TSP:

The 2008 fall sampling results were presented to the Aquatic TWG on February 3, 2009 and the locations where target numbers of certain species were not achieved was discussed.  Based on the difficulty of obtaining target fish samples at these locations, the following modification to the AQ 11 – Contingency TSP was approved by the Aquatic TWG: (1) reduce the number of target fish required at some locations; and (2) continue fish sampling in 2009 to collect the remaining target fish.

The Aquatic TWG approved modification to AQ 11 – Contingency TSP is provided in the Table AQ 11-1.  The approved modification corresponds to the following changes in the AQ 11 – Contingency TSP:

The target number of rainbow trout to be sampled from Hell Hole Reservoir in 2008 changed from eight fish to zero fish.

The target number of rainbow trout to be sampled from Ralston Afterbay in 2008 changed from eight fish to six fish.

All other fish targeted for sampling in 2008, but that were not successfully captured (total 20 fish), were to be collected in 2009 (Table AQ 11-1).  These included the following:

Six additional rainbow trout from French Meadows Reservoir;

Six additional lake trout from Hell Hole Reservoir; and

Eight additional brown trout from the Middle Fork American River (near Otter Creek).

Second Modification to the AQ 11 – Contingency TSP:

Because three of the six lake trout targeted for collection in 2009 (following the first modification to the AQ 11 – Contingency TSP) could not be captured, it is recommended that the study be completed without these fish (Table AQ 11-1).  This recommendation will be presented to the Aquatic TWG for approval during the draft review period of this report.  (It should be noted that two lake trout smaller than the target size of 350 mm TL were collected during the sampling and analyzed and we have included the results for these fish the report).

Outstanding Study Elements

There are no outstanding study elements to be completed.

# Extent of Study Area

The study area included French Meadows Reservoir, Hell Hole Reservoir, Middle Fork Interbay, Ralston Afterbay, and the Middle Fork American River at Otter Creek (Map AQ 11-1).

# Study Approach

In 2007 as part of the AQ 11 – TSP, a screening level study of methylmercury concentrations in sport fish muscle tissue was conducted at selected locations in the study area.  As identified in the AQ 11 – TSP, at least 10 non-hatchery sport fish of edible size were targeted for collection from each of the following locations: Hell Hole Reservoir, French Meadows Reservoir, Middle Fork Interbay, Ralston Afterbay, and the Middle Fork American River near the Otter Creek confluence.  Larger fish and species with greater potential for bioaccumulation were targeted for collection and analysis.  The initial goal of the study was to collect five fish of two different species from each location based on the following priority ranking.  The two species present with the highest priority ranking would be targeted for collection (1 = highest priority) as follows:

1) bass;

2) pikeminnow;

3) lake trout;

4) brown trout; and

5) rainbow trout.

If five fish of two different species were not caught, then fish from a third species was included in the analysis.

As part of the 2008 AQ 11 – Contingency TSP, the overall fish tissue sampling goal was increased to collect and analyze methylmercury from a total of 9–12 edible size sport fish of each target species present in French Meadows Reservoir, Hell Hole Reservoir, Middle Fork Interbay, Ralston Afterbay, and the Middle Fork American River at Otter Creek.  Crayfish were also collected and analyzed from French Meadows and Hell Hole reservoirs in 2008.

The minimum size (edible) of each species that was collected for analysis in 2008 and 2009 is provided in Table AQ 11-2.  Some fish that were collected and analyzed in 2007 were smaller than the minimum size of the fish in the AQ 11 – Contingency TSP.  These smaller fish were not counted toward the target number of fish analyzed in this report, but the results are included in Table AQ 11-3.

A total of 9–12 fish of each species was targeted for collection and individual fish tissue analysis (combined 2007–2009 samplings).  The total number of each target fish species analyzed in 2007–2009 is summarized in Table AQ 11-1.  Two composite samples (comprised of five brown trout each) were also analyzed in 2007.  Locations where composite fish analyses were conducted or where fish smaller than the 2008 and 2009 minimum size limit are summarized in Tables AQ 11-1 and AQ 11-3.

Fish and crayfish were captured using a combination of methods.  At the four reservoirs, fish and crayfish (only in French Meadows and Hell Hole reservoirs) were captured in clean nylon gill nets.  In 2008 and 2009, fish were also caught with hook-and-line.  In the Middle Fork American River near Otter Creek, fish were captured by electrofishing, gill netting, and hook-and-line sampling.  For each fish collected, the species, fork length, total length, and weight were recorded.  For crayfish, the total length, carapace length, and weight were recorded.

The field handling procedures used in 2007–2009 were consistent with those outlined in the California Environmental Protection Agency (Cal EPA 2005) and those used at the Department of Fish and Game Marine Pollution Studies Laboratory at Moss Landing (Method # MPSL-102a).  All fish and crayfish were handled with polyethlene gloves.  Each sample was placed into a labeled zipper-closure bag (double bagged and double labeled) and placed immediately on ice in a cooler (Mark Stephenson and Amy Byington, Pers. Comm. 2008).  The fish and crayfish were then stored in a freezer prior to shipment to the analytical laboratory.  All fish and crayfish were shipped in an ice chest packed with ice and delivered by an overnight courier to Brooks Rand Laboratory (Seattle, Washington).  Each cooler was shipped with a chain of custody form showing the sample identification number and collection date and time of each sample.

Muscle tissue from individual fish (fillet with skin off and homogenized) and crayfish (tail only) was analyzed for concentrations of methylmercury in accordance with the General Protocol for Sport Fish Sampling and Analysis developed by the Cal EPA (2005) and with methods comparable to those used at the Department of Fish and Game Marine Pollution Studies Laboratory at Moss Landing.  The results of the fish fillet analyses were reported in ng/g.  These were converted to mg/kg (ppm) to be consistent with the OEHHA guidelines.

# Results

The following section provides the results of the 2007–2009 fish tissue analysis from the study area.  The 2007 results were also reported in the 2007 AQ 11 – TSR (PCWA 2008) and the combined 2007–2008 results were previously reported in the 2008 AQ 11 – TSR (PCWA 2009b).  The summary data presented (e.g., averages) include only fish that met the minimum size requirements (Table AQ 11-2).

A total of 154 (including the 10 fish analyzed as a composite and three fish analyzed in 2007 that were smaller than the minimum size)1 sport fish and crayfish from the five sampling locations were caught and analyzed in 2007–2009.  Methylmercury concentrations in at least one fish and crayfish from each location exceeded the OEHHA screening value of 0.08 mg/kg.

Sixty-six of the 120 individual fish analyzed exceeded the screening value (including the three fish sampled that were less than the minimum size requirements).  The highest concentrations (up to 2.31 mg/kg) were measured in fish from Hell Hole Reservoir, where the largest fish were caught.  The lowest concentrations were found in rainbow trout from Ralston Afterbay.  A summary of the fish that were caught and analyzed, including the species, fork and total lengths, and weight, is provided in Table AQ 11-3.  The relationship between methylmercury concentration and the weight of the fish for each of the sampling locations is shown in Figures AQ 11-2a through AQ 11-2f.

Fifteen of the 24 crayfish analyzed from Hell Hole and French Meadows reservoirs exceeded the screening value of 0.08 mg/kg.  The highest concentrations were from Hell Hole Reservoir (up to 0.264 mg/kg).  The results of the crayfish analyses are summarized in Table AQ 11-4.  Figure AQ 11-3 shows that there was no observable relationship between crayfish weight and methylmercury concentration.

The average and maximum methylmercury concentrations by location and species are summarized below in order of locations with the highest to the lowest concentrations (Tables AQ 11-3, AQ 11-4, and AQ 11-5).

Hell Hole Reservoir

Fish

  - The average methylmercury concentration for all fish samples was 0.576 mg/kg, with the highest concentrations found in brown trout (1.032 mg/kg on average).

  - Methylmercury concentrations in 27 of the 31 individual fish analyzed (brown trout, lake trout, kokanee, and rainbow trout, as well as the composite sample of brown trout (analyzed in 2007)), exceeded the OEHHA screening value.

  - All the brown trout, lake trout, and kokanee except for one fish of each species exceeded the screening level.  The highest concentration was in a 3.5 lbs brown trout (2.310 mg/kg).

  - The methylmercury concentration in the one rainbow trout analyzed was lower than the OEHHA screening value.

Crayfish

  - Average methylmercury concentration for crayfish was 0.223 mg/kg.  The highest individual concentration was 0.264 mg/kg.  All of the crayfish captured exceeded the screening value.

French Meadows Reservoir

Fish

  - The average methylmercury concentration for all fish samples was 0.139 mg/kg, with the highest concentrations found in brown trout (0.211 mg/kg on average).

  - Methylmercury concentrations in all the brown trout and one of the nine rainbow trout exceeded the screening value.

  - The composite sample of five brown trout also exceeded the screening value.

  - The highest fish methylmercury concentration measured was 0.357 mg/kg (large 8.6 lbs brown trout).

Crayfish

  - The average methylmercury concentration for crayfish was 0.072 mg/kg (three of the 12 crayfish exceeded the screening value).  The highest concentration in an individual was 0.119 mg/kg.

Ralston Afterbay

  - The average methylmercury concentration for all fish samples was 0.097 mg/kg, with the highest concentrations found in Sacramento pikeminnow (0.247 mg/kg on average).

  - Methylmercury concentrations in all the Sacramento pikeminnows and in six of the 12 brown trout exceeded the screening value.  The highest brown trout concentration was (0.150 mg/kg) and the overall highest concentration was in a Sacramento pikeminnow (0.348 mg/kg).

  - None of the rainbow trout analyzed had methylmercury concentrations that exceeded the screening value.

Middle Fork Interbay

  - The average methylmercury concentration for all fish samples was 0.070 mg/kg, with the highest concentrations found in brown trout (0.079 mg/kg on average).

  - Methylmercury concentrations in only one of the 12 brown (0.061 mg/kg) and two of the nine rainbow trout analyzed exceeded the screening value (0.135 and 0.203 mg/kg).

Middle Fork American River near Otter Creek

  - The average methylmercury concentration for all fish samples was 0.085 mg/kg.

  - Methylmercury concentrations in eight of the 10 brown trout and two of the 11 rainbow trout caught exceeded 0.08 mg/kg.

  - The highest concentration measured in fish from the Middle Fork American River was 0.210 mg/kg (in the largest brown trout caught, 3.6 lbs.).

# Literature Cited

California Environmental Protection Agency (Cal EPA).  2005.  General Protocol for Sport Fish Sampling and Analysis.  Pesticide and Environmental Toxicology Branch, Office of Environmental Health Hazard Assessment, California Environmental Protection Agency.  December 2005.

Central Valley Regional Water Quality Control Board (CVRWQCB).  1998.  Basin Plan.  Fourth Edition, The Sacramento River Basin and the San Joaquin River Basin.  September 1998, revised February 2007.

Klasing, S. and R. Brodberg.  2006.  Draft Development of Guidance Tissue Levels and Screening Values for Common Contaminants in California Sport Fish: Chloradane, DDTs, Dieldrin, Methylmercury, PCBs, Selenium, and Toxaphene. Pesticide and Environmental Toxicology Branch Office of Environmental Health Hazard Assessment, California Environmental Protection Agency.
http://www.oehha.ca.gov/fish/gtlsv/pdf/draftGTLSVchddt.pdf

Marine Pollution Studies Laboratories (MPSL).  2005.  Sampling marine and freshwater bivalves, fish and crabs for trace metal and synthetic organic analysis.  Method # MPSL-102a.

Placer County Water Agency (PCWA).  2007.  PCWA Middle Fork American River Project (FERC Project No. 2079), Pre-Application Document (PAD), Submitted to FERC on December 13, 2007.

PCWA.  2008.  AQ 11 – Water Quality Technical Study Report – 2007. Final.  June 2008.

PCWA.  2009a.  2008 Study Implementation Progress Report for the Middle Fork American River Project (FERC Project No. 2079) per 18 CFR § 5.15 (c)(1).  Attachment F. AQ 11 – Water Quality Contingency Sampling Protocol (Contingency Study).

PCWA. 2009b. Final AQ 11 – Contingency Water Quality Technical Study Report: Methylmercury Fish Tissue Sampling (2007 and 2008). July 2009.

Personal Communication

Mark Stephenson.  Personal communication with Director of the Marine Pollution Studies Laboratories - Department of Fish and Game.  Moss Landing California.  August 11, 2008.

Amy Byington.  Personal communication with Research Technician at Marine Pollution Studies Laboratories - Department of Fish and Game.  Moss Landing California.  August 11, 2008.

TABLES

FIGURES

MAP

# Footnotes

A few fish reported in the 2007 results were smaller than the minimum size specified in the 2008 AQ 11 – Contingency TSP.  The locations where these fish were analyzed are identified in Table AQ 11-2.