Potential Resource Issue:

Preservation of properties listed or eligible for listing in the National Register of Historic Places (NRHP).

Project Nexus:

Middle Fork American River Project (MFP or Project) operations and maintenance activities may affect objects, sites, buildings, structures, or districts that comprise archaeological and historical resources and traditional cultural properties/places that may qualify for listing in the NRHP (i.e., historic properties).

Potential License Condition:

Historic Properties Management Plan

  - Treatment (mitigation) of unavoidable adverse effects (impacts) to historic properties

  - Facility modifications

  - Public education and interpretation of historic properties.

Study Objectives:

Develop information about the occurrence of cultural resources that could potentially be affected by Project operation and maintenance activities.

Determine the eligibility of cultural resources for listing in the NRHP.

Extent of Study Area:

The study area includes all public and PCWA owned lands within the existing FERC Project boundary and within a 200-foot area surrounding any Project facility, feature, Project recreation facility, or dispersed concentrated use areas as identified in Tables CUL 1-1and CUL 1-2 respectively.   If additional Project facilities, features, recreation facilities, or dispersed concentrated use areas are identified, these areas will be surveyed consistent with this technical study plan.

The study area also includes all of the land areas associated with potential Project betterments, including new facilities, roads and trails, staging, and disposal sites, as identified on Table CUL 1-3.

Note that lands above tunnels and other subterranean facilities are not included in the study area.

Study Approach:

The Federal Energy Regulatory Commission (FERC) is required to follow certain regulations that are designed to identify and address the potential effects that a hydroelectric project may have on cultural resources.  These regulations are contained in Title 36 of the Code of Federal Regulations (CFR), Part 800 (36 CFR 800), and provide direction to federal agencies regarding the implementation of Section 106 of the National Historic Preservation Act (NHPA).  Placer County Water Agency (PCWA) will be required by FERC to carry out studies that are consistent with these regulations.  Consequently, the CUL1 – Cultural Resources Technical Study Plan (TSP) outlined below follows the steps defined in the regulations and is applicable to all types of cultural resources that may be associated with the Project.

PCWA recognized the need to gather existing information to better inform the design of technical studies and to ensure that these studies would be completed within the limited schedule provided for in the FERC relicensing process.  Accordingly, PCWA began developing cultural resources information in 2005, in accordance with the 2005–2006 Cultural Resources Inventory Study Plan (May 27, 2005).  This Study Plan was developed in consultation with the USDA Forest Service (USDA-FS) and the Native American Tribes.   The 2005–2006 Cultural Resources Study Plan involves two phases, as explained in the following.

Phase 1, completed in 2005, focused on retrieving, compiling, and reviewing existing information on cultural resources in an “expanded study area,” defined as the area within one-mile of existing Project facilities.  Results of the Phase 1 effort are reported in the Final 2005 Cultural Resources Inventory Study Report (August 23, 2006). The report is available on PCWA’s relicensing website located at http://relicensing.pcwa.net/techdocs.htm.

Phase 2 of the Cultural Resources Inventory Study focuses on verifying the location and condition of known cultural resources and identifying previously unidentified and/or unreported cultural resources in the study area. The study area includes all public and PCWA owned lands within the existing FERC Project boundary and within a 200-foot area surrounding any Project facility or feature or Project recreation facility. The study area also includes all of the land areas associated with potential Project betterments, including new facilities, roads and trails, and staging sites.  Field studies began in October 2006 and are expected to be completed in 2007. Information developed as part of the Cultural Resources Inventory Study will serve the following purposes:

Support permit applications required from the USDA-FS;

Help ensure timely completion of other regulatory processes, for example Section 106 of the NHPA;

Help facilitate early consultation efforts with the Tribes; and

Support discussions with the resource agencies and the Tribes regarding the Area of Potential Effects (APE) as defined in 36 CFR 800.

The following Study Plan describes how PCWA will continue to build upon the inventory work completed to date. As previously noted, the study process follows the regulatory process required by FERC.

Complete Cultural Resources Inventory Study

Complete Phase 2 of the Cultural Resources Inventory Study as outlined in the Cultural Resources Inventory Study Plan (May 2005).  The inventory study will include areas associated with potential Project betterments.

Prepare a report that characterizes the cultural resources in the study area based on the results of the cultural resources inventory study.  Sensitive information, including the specific locations of cultural resources or artifacts identified during field studies, will be documented in a separate, confidential report.

Eligibility Assessment

Utilize the results of the Cultural Resources Inventory Study to assess whether there are any cultural resources within the study area that are eligible to be included in the National Register of Historic Places per Section 106 of the NHPA. This assessment would be made in consultation with the USDA-FS, Tribes, and other stakeholders.

If additional eligibility study(s) are needed, prepare an Eligibility Evaluation Plan that identifies the specific resources to be evaluated and the evaluation process.  This plan would be developed in consultation with the USDA-FS, Tribes, and other stakeholders.  Sensitive information, for example the specific locations of cultural resources or artifacts, will not be included in the Eligibility Evaluation Plan.

Contingency Study(s) - Conduct Additional Eligibility Study(s)

Conduct studies to evaluate the NRHP eligibility of appropriate cultural resources in the study area, including consulting with stakeholders and others regarding the historical significance of affected cultural resources, conducting archaeological test excavations, analyzing recovered archaeological materials and reporting analytical results, conducting focused historical research pertaining to specific resources, and consulting with the Tribes regarding traditional cultural properties/places.

Prepare a report describing the results of the eligibility evaluation.  Consult with the USDA-FS, Tribes, and other stakeholders as appropriate regarding the results and conclusions.  Sensitive information will be documented in a separate, confidential report.

Provide the inventory and evaluation results to the State Historic Preservation Officer (SHPO) for review and comment.

Schedule:

| Date | Activity |
| --- | --- |
| Complete Cultural Resources Inventory Study |
| March through July 2007 | Amend Archaeological Investigation (AI) permit and complete inventory field work |
| August through October 2007 | Analyze data and prepare draft Inventory Report |
| November 2007 | Distribute draft report to the USDA-FS, tribes, and TWG participants |
| November 2007 through January 2008 | USDA-FS, tribes and TWG participants review and provide comments on draft report |
| February and March 2008 | Resolve comments and prepare final report |
| March 2008 | Distribute final Inventory Report |
| Assess Eligibility |
| November and December 2007 | Determine whether there are any sites that may be eligible for inclusion on the NRHP or eligible for evaluation under Section 106 of the NHPA. Develop recommendation re: need for evaluation studies. |
| January and February 2008 | Consult with USFS and Tribes re: recommendations |
| March 2008 | Prepare draft Eligibility Evaluation Plan |
| April 2008 | Distribute draft Eligibility Evaluation Plan to USDA-FS, Tribes and TWG participants for review |
| April and May 2008 | USDA-FS, and tribes review and provide comments on draft Eligibility Evaluation Plan |
| June and July 2008 | Resolve comments and prepare final Eligibility Evaluation Plan |
| July 2008 | Distribute Final Eligibility Evaluation Plan |
| Contingency Study – Conduct Evaluation Study |
| June through July 2008 | Amend Archaeological Investigation (AI) permit to cover Evaluation Studies |
| August 2008 through July 2009 | Conduct evaluation studies, data analysis and report production. |

Level of Effort and Cost:

To be determined.

References:

Placer County Water Agency (PCWA).  2005-2006 Cultural Resources Inventory Study Plan. May 27, 2005.

PCWA.  Final 2005 Cultural Resources Inventory Study Report. August 23, 2006.

PCWA.  Draft 2006 Cultural Resources Inventory Study Report.  April, 2007.