# Potential Resource Issue:

Public safety.

# Project Nexus:

Operations or failure of a Project facility could affect public safety.

# Potential License Condition:

Emergency Action Plan, as required by FERC

Public Safety Measures

# Study Objectives:

Describe PCWA’s Emergency Action Plan (EAP), including emergency action procedures that are followed in the event of a Project facility failure.

Describe how PCWA is notified by federal, State and local agencies in the event of a non-Project related emergency.

Describe PCWA’s existing public safety measures.

# Extent of Study Area:

The study area will include existing and proposed Project facilities, including all reservoirs and diversions, and the bypass and peaking reaches, as identified in the following tables:

Existing Project Description, Table 5-1 and Table 5-2;

REC1 – Recreation Use and Facilities Assessment Technical Study Plan (TSP), Table REC1-1, and;

AQ9 – Geomorphology TSP, Table AQ9-1.

# Study Approach:

PCWA’s Emergency Action Plan (EAP)

Define PCWA’s responsibilities with respect to the FERC-required EAP.

Review and describe PCWA’s notification procedures in the event of a Project facility failure.

Identify potential Project facility failures that would warrant implementation of the FERC-required EAP.

Identify other situations that might trigger implementation of the FERC-required EAP, for example a flood, a fire, or an earthquake.

Describe the process by which the EAP is updated, including coordination efforts with the Placer County and El Dorado County Offices of Emergency Services (OES).

Notification in Event of Non-Project Emergency

Describe how PCWA is notified by federal, State and local agencies in the event of a non-Project related emergency, for example, a catastrophic fire in the Project vicinity or an earthquake.

PCWA’s Existing Public Safety Measures

Review and describe applicable FERC regulations concerning public safety.

Identify and document existing programs and measures aimed at protecting public health and safety, for example buoy lines, signage, alarms, and Placer County OES procedures.  The inventory will include a description of the condition of existing safety features and the materials and methods used to mount signs.

Identify and map the locations of existing designated helicopter landing sites in the vicinity of the MFP.

Describe how non-emergency situations are addressed, for example warnings regarding fluctuating flows.

# Schedule:

| Date | Activity |
| --- | --- |
| January through May 2008 | Collect and summarize existing data |
| June and July 2008 | Conduct field surveys |
| August and September 2008 | Complete data analysis and prepare draft report |
| October 2008 | Distribute draft report to Land Management TWG |
| October through December 2008 | Land Management TWG 90 day review and comment period |
| January and February 2009 | Resolve comments and prepare final report |
| March 2009 | Distribute final report to Land Management TWG and Plenary |

Level of Effort and Cost:

# To be determined.

# References:

Placer County Water Agency (PCWA).  2004.  Middle Fork American River Project: Emergency Action Plan.