# Potential Resource Issues:

Fire prevention and response.

# Project Nexus:

Project operations and maintenance activities could increase fire risk.

# Potential License Condition:

- Fire Prevention and Response Plan

# Study Objectives:

- Characterize existing fire prevention and management plans and programs relevant to the MFP.  Fires could damage or destroy Project facilities.

- Characterize fuel conditions in the immediate vicinity of the MFP, including condition of existing Project facilities and Project recreation facilities.

- Characterize PCWA’s existing fire prevention measures associated with the MFP.

- Describe PCWA’s existing fire  response resources and procedures.

# Extent of Study Area:

The study area will include areas immediately surrounding the Project facilities identified in Table LAND 2-1, the developed Project recreation facilities identified in Table LAND 2-2, and the potential Project betterments identified in Table LAND 2-3.  In addition, the study area includes the dispersed concentrated use areas identified in Table LAND 2-4.

# Study Approach:

Existing Fire Prevention and Management Plans

- Identify and describe applicable federal, and State, and local fire prevention and management regulations, fuels treatments plans, and cooperative agreements relevant to fire prevention on lands within the existing or proposed FERC Project boundary.

- Identify and describe federal, State, and local fire prevention and management plans and programs in the Watershed that are relevant to the MFP.  Applicable plans and/or programs may include, but are not limited, to the following:

  - Community Wildfire Protection Plans (CWPPs)

  - Foresthill Fire Safe Program

  - Fire Plans prepared by the USDA-FS

  - The California State Fire Plan

  - Placer County Multi-hazard Mitigation Plan, which was prepared pursuant to the Disaster Mitigation Act of 2000 (DMA 2000)

Fuel and Facility Conditions

- Identify and map through field surveys, fuel conditions at Project facilities and developed Project recreation facilities, at dispersed concentrated use areas, and in areas associated with potential Project betterments.  The form in which conditions are characterized (e.g. Forest Service fuel condition classes) shall be agreed to by the Land TWG.

- Describe the condition of each Project facility and developed Project recreation facility including construction materials and clearance distances.

- In consultation with the USDA-FS, identify and map existing defense zones (fuels treatment areas) around Project facilities (including Project roads and trails), developed Project recreation facilities, and areas associated with potential Project betterments.

PCWA’s Existing and Proposed Fire Prevention Measures

- Describe current vegetation management practices and fuel reduction measures implemented at Project facilities and developed Project recreation facilities, including clearance distances around facilities and power poles.

- Identify existing fire hazard reduction measures at Project facilities and developed Project recreation facilities.

- Identify if existing fire prevention measures conform to water quality protection practices as enumerated in USDA Forest Service, Pacific Southwest Region, Water Quality Management for National Forest System Lands in California – Best Management Practices.

- Identify potential fire danger associated with developed Project recreation facilities and Project-related dispersed concentrated use areas (including access roads and trails), including those associated with dispersed camping, day use activities, and vehicle access.

PCWA’s Fire Response Resources and Procedures

- Summarize PCWA’s fire response resources and proceduresincluding, but not limited to, the following:

  - Process and schedule for updating the Fire Plan(s)

  - Response and communication procedures in the event of a catastrophic fire in the Watershed

  - Procedures for responding or notifying agencies of fires at a Project facility, including the USDA-FS and the California Department of Forestry (CDF)

  - PCWA dedicated radio frequencies that could potentially be used by the County and fire response personnel for emergency communications

  - Designated shared radio frequencies that are or can be used during emergency situations

  - The locations and availability of fire suppression equipment and personnel

- Describe how outside agencies (for example, the USDA-FS, CDF, or Placer County Office of Emergency Services [OES]) inform PCWA of a fire in the vicinity of the MFP.

- Describe how PCWA notifies outside agencies (for example, USDA-FS, CDF, or Placer County OES) of a non-Project fire in the vicinity of the MFP.

- Describe how communications are carried out during a fire response, including the use of amateur emergency radio frequencies.

- Characterize and document (to the extent possible) any fire-related incidents that have occurred at any Project facility or Project recreation facility that required a response by: 1) the USDA-Forest Service; 2) the Placer County Sherriff’s Department; 3) Placer County Search and Rescue; 4) the California Department of Forestry (CDF); or 5) a local fire department.  This effort will be performed as part of the LAND 3 – Emergency Action and Public Safety TSP and will involve reviewing existing records and databases maintained by the Placer County Sherriff’s Department, the USDA-FS, CDF and, local fire departments, and interviewing representatives of these agencies.

# Schedule:

| Date | Activity |
| --- | --- |
| January through July 2008 | Collect and summarize existing data; review emergency response data bases; interview emergency responders. |
| June and July 2008 | Conduct field surveys; assess fuel and facility conditions. |
| August and September 2008 | Complete data analysis and prepare draft report |
| October 2008 | Distribute draft report to Land Management TWG |
| October through December 2008 | Land Management TWG 90 day review and comment period |
| January and February 2009 | Resolve comments and prepare final report |
| March 2009 | Distribute final report to Land Management TWG and Plenary |

Level of Effort and Cost:

# To be determined.

# References:

# None.