DRAFT

Kimberly D. Bose, Secretary

Federal Energy Regulatory Commission

888 First Street

Washington D.C. 20426

Subject:	Request for Additional Time for the Purpose of Completing Negotiations on Proposed PM&E Measures for the Middle Fork American River Project (FERC Project No. 2079); and

Request for Delayed Issuance of the Notice of Ready for Environmental Analysis

Dear Secretary Bose:

Placer County Water Agency (PCWA) and relicensing participants (comprised of state and federal resource agencies, Native American Tribes, non-governmental organizations, and members of the public) request that the Federal Energy Regulatory Commission (FERC or Commission): (1) provide additional time for the parties to complete negotiations on proposed protection, mitigation, and enhancement measures (PM&E measures) for the Middle Fork American River Project (MFP or Project); and (2) delay notice that the Application for New License (License Application) is Ready for Environmental Analysis (REA) until negotiations are complete.  Specifically, as allowed under 18 CFR § 5.29(g), PCWA and the relicensing participants request FERC delay issuance of the REA on the MFP License Application until November 1, 2011 to allow the parties to complete PM&E negotiations and, if appropriate, for PCWA to prepare and file Supplemental Information to the License Application (See Attachment A).  The Supplemental Information filing would included any additional or revised license measure or management/monitoring plan developed in collaboration with the relicensing participants; a supporting rationale document; and an update of the environmental analysis included in the License Application, as appropriate.

PCWA and the relicensing participants strongly support this request and believe that the additional time will allow the parties to resolve outstanding issues and avoid requests for trial-type hearings.  The additional negotiation time will not adversely affect timely action by the Commission on the License Application.  Concurrent with the negotiation, the Commission can proceed on issuance of the tendering notice for the License Application; review the License Application for completeness; determine if any Additional Information Requests (AIRs) are appropriate; and issue the Notice of Acceptance of the License Application.  All parties desire that the new license be issued on time, prior to the expiration date of the existing license.  The additional negotiation time to resolve the outstanding issues will facilitate timely issuance of a new MFP license to PCWA by the Commission.

On September 27, 2010, PCWA filed the Draft Application for New License (Draft Application) for the MFP with the Commission.  The Draft Application included PM&E measures proposed by PCWA for the MFP (draft license measures and draft management and monitoring plans).  Concurrent with the filing, PCWA distributed the Draft License Application to the MFP relicensing participants for a 90-day review and comment period.  The comment period ended on December 27, 2010.  A total of 17 comment letters on the Draft Application were received including: Commission (2); resource agencies (5); non-governmental organizations (5); and members of the public (5).

PCWA is currently in the process of addressing comments on the Draft Application.  A “Final” License Application will be filed with the Commission by March 1, 2011.  A number of issues remain unresolved and the “Final” License Application will only incorporate PM&E measures supported by PCWA.  However, PCWA and the relicensing participants are confident that given additional time, consensus can be reached on the outstanding issues.  The continued negotiation between PCWA and the relicensing participants will primarily concentrate on four specific topic areas including:

- Instream Flow and Reservoir Minimum Pool Measure;

- Flow and Reservoir Monitoring Plan;

- Recreation Plan; and

- Vegetation and Integrated Pest Management Plan.

PCWA and the relicensing participants have scheduled a substantial number of negotiation sessions between March 1, 2011 and June 30, 2011 to meet and reach consensus on the outstanding issues in each topic area.  Attachment B provides the meeting schedule developed for ongoing negotiations by PCWA and the relicensing participants.  Supplemental Information to the License Application, consistent with the outcomes of the negotiation process, would be filed with the Commission by November 1, 2011.

PCWA and relicensing participants have successfully collaborated on numerous issues during the MFP relicensing and remain committed to continue this successful collaboration.  We appreciate the Commission’s consideration of this request.  If you have any questions, please contact me at 530-823-4889 or by e-mail at afecko@pcwa.net.

Sincerely,

PLACER COUNTY WATER AGENCY

Andrew Fecko
Resource Planning Administrator

Attachments:

Attachment A. Short-term Relicensing Timeline.

Attachment B.	Meeting Schedule.

Attachment C.	MFP Distribution List.