| Action Items | Meeting Date during which Action was First Discussed | Status |
| --- | --- | --- |
| General Comments |  |  |
| Develop information about French Meadows Admin site including: Description of facility, ownership, and current uses Possible future uses (in coordination with the FS) | 11/13/06 | Ongoing |
| Facilities list and basic information should be provided to other TWGs | 11/13/06 | Ongoing |
| Revise maps to show the other trail that starts at McGuire Trail head and continues up Red Star Ridge (Western States Trail). | 11/13/06 | Completed. Revised maps distributed at 12/5/06 recreation working group meeting |
| Revise maps to show trail from Greyhorse that leads into the Granite Chief Wilderness. | 11/13/06 | Completed. Revised maps distributed at 12/5/06 recreation working group meeting |
| Convene a subgroup to discuss existing use data, including: Thoroughness and quality of existing data; Protocols for augmenting existing use data. | 11/13/06 | Completed. Subgroup met on 12/5/06. |
| Convene a subgroup meeting to discuss resource agency management obligations and objectives and potential issues. | 11/03/06 | PCWA to schedule |
| Need to discuss specific study sites, reservoirs, study reaches. | 11/03/06 | Ongoing |

| REC1–Recreation Use and Facilities Assessment TSP |  |  |
| --- | --- | --- |
| Add specificity to TSP regarding survey protocols, locations, etc. before plan is presented to the Plenary. | 11/13/06 | In progress. Protocols to be developed in coordination with subgroup. |
| Add list of agency proposed facilities to table REC1-1. | 11/13/06 | In progress. |
| Forest Service would like to be present when PCWA meets with ASRA. | 11/13/06 | Completed. Meeting conducted on 1/22/07 |
| PCWA will meet with Auburn State Recreation Area (Auburn SRA) to discuss relationship of the MFP relicensing to recreation use and facilities within the Auburn SRA. | 11/03/06 | Completed. Meeting conducted on 1/22/07 |
| REC2–Recreation Opportunities TSP |  |  |
| Revise TSP to indicate that activity specific surveys will be performed when appropriate, for example in relation to whitewater boating studies. | 11/13/06 | In progress. |
| Convene a subgroup meeting to discuss resource agency management obligations and objectives and potential issues. All issues need to be considered in the context of resource agency management direction. | 11/03/06 | PCWA to schedule |
| PCWA should obtain a copy of the USDA-FS fishing information pamphlet to help identify where we might intercept anglers. | 10/02/06 | In progress |
| PCWA should obtain a copy of the CDFG creel census form to help inform angler survey questions. | 10/02/06 | In progress |
| ENTRIX will identify objectives/issues/parameters related to visitor surveys for discussion. | 10/02/06 | In progress |

| REC3–Reservoir Recreation Opportunities and Management TSP |  |  |
| --- | --- | --- |
| Include reference to Watershed Assessment in Recreation Resources Report as it includes pertinent info on recreation resources. | 11/13/06 | To be addressed in Recreation Resources Existing Information Report. |

| Action Items | Meeting Date during which Action was First Discussed | Status |
| --- | --- | --- |
| REC4–Stream Flow and Opportunities TSP |  |  |
| Revise TSP to address: Recreational mining Signage, ingress, egress, launches | 11/13/06 | Completed |
| Revise TSP to include bullets included under Access and Safety Conditions section of REC3. | 11/13/06 | Completed |
| Review existing published literature to determine whether information is available on optimum conditions for swimming, wading, angling, etc. | 11/03/06 | ENTRIX to review existing literature |
| Explain if there is a reason why PCWA has to do their maintenance shut down in October. Can it be done later in the year to extend the whitewater boating season? | 10/02/06 | In progress |
| REC5–Visual Quality Assessment TSP |  |  |
| Revise introductory notes to indicate that we will use VMS (as opposed to SMS), per direction from Forest Service. | 11/13/06 | Completed |

| Completed Action Items | Meeting Date during which Action was First Discussed | Status |
| --- | --- | --- |
| General Comments |  |  |
| TSPs on the relicensing web site should be posted in Word format, not as PDFs. | 11/03/06 | Completed |
| Technical specialists should not use bright paint to mark study sites. | 11/03/06 | Completed. Technical specialists informed of request. |
| The land TSPs should include a component to identify the location of helicopter landing sites that could be used for evacuation purposes in the event of an emergency. | 11/03/06 | Completed. LAND-3, Emergency Action TSP was revised to include this element. |
| ENTRIX will develop a map showing the location of all recreation areas identified by the Forest Service. | 10/02/06 | Completed. Maps distributed at 11/13/06 TWG. Updated maps distributed at 12/5/06 subgroup meeting. |
| PCWA and stakeholders will review list of recreation areas provided by Forest Service to eliminate areas that do not need to be considered further. | 10/02/06 | Completed. Discussion occurred during 11/13/06 recreation TWG. |

| REC1–Recreation Use and Facilities Assessment TSP |  |  |
| --- | --- | --- |
| Revise the study plan to clarify how existing USFS use data will be used. | 11/03/06 | Completed |
| Study plan may need to be revised pending review of facility list developed by Forest Service. Other possible facilities include: Hunters Trail which extends from Hell Hole Dam area to Elicotts Bridge; Trail from Hell Hole to Granite Chief. This trail provides the only access to the upper campground when the reservoir is down; Trail to Poppy Campground (French Meadows); 4WD trail on north side of Hell Hole reservoir; Other trails. | 10/02/06 | Addressed during November 13th meeting. |
| REC2–Recreation Opportunities TSP |  |  |
| All parties need to understand issues before drafting survey instrument. | 11/03/06 | Comment noted |
| Auburn SRA will provide existing whitewater boating use data (both commercial and private) and will identify any anomalies that could affect data (eg. road closures, fire, severe weather conditions etc). | 10/02/06 | Acquired use data. |
| REC3–Reservoir Recreation Opportunities and Management TSP |  |  |
| Revise Reservoir Levels study element to address the following: Historical water surface elevations at Hell Hole and French Meadows reservoirs will be summarized on a daily time step. Ralston Afterbay will be summarized on daily and hourly time steps. | 11/03/06 | Completed |
| Revise Access and Safety Conditions study element to address human/bear interactions. | 11/03/06 | Completed |
| Revise Access and Safety Conditions study element to include review of FERC records for accidents. | 11/03/06 | Completed |
| REC4–Stream Flow and Opportunities TSP |  |  |
| Revise study plan as follows: Measure travel times at primary stream crossings, for example the crossings used by equestrians at Poverty Bar and Greenwood. Inventory all safety features, including their condition and mounting method. Water-based recreation assessment should include swimmers, waders, water play and stream side activities such as picnicking. | 11/03/06 | Completed |
| Inventory all safety features, including their condition and mounting method. | 11/03/06 | LAND-3, Emergency Action TSP revised to include this element. |
| Travel times should be determined regardless of whether a whitewater boating study is performed. | 11/03/06 | AQ-1, Instream Flow TSP includes this element. |
| Revise study plan to include reach downstream of 49 bridge. | 10/02/06 | Study plan includes all bypass and peaking reaches. |

| REC5–Visual Quality Assessment TSP |  |  |
| --- | --- | --- |
| Add language to TSP that indicates water level changes at Ralston Reservoir will be assessed. Assessment should include a description of daily water level fluctuations and annual change. It may suffice to develop a narrative description. Photo documentation may not be necessary. | 11/03/06 | Completed |
| Revise bullet that refers to VQO maps in Draft Existing Resource Report to indicate that the VQOs will be revised to reflect current information. | 11/03/06 | Completed |
| Forest Service will meet to discuss whether the visual quality assessment should be performed in accordance with the existing Visual Management System (VMS) or the Scenery Management System (SMS). The new Land and Resource Management Plan, to be updated in 2008 or 2009, will use the SMS. | 11/03/06 | Completed. Forest Service recommended using VMS. |