Action Items

| TSP | Study Element | Action Item | Meeting Date during which Action was Discussed | Responsible Person | Status | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| REC 4 | Focus Groups | Send Trail User Focus Group spreadsheets to Pat Gibbs | 5/29/08 | Sandy | Complete | E-mailed to Pat Gibbs on 6/10/08 |
| REC 4 | Focus Groups | Keep “Ideas identified by the Focus Groups” available for future reference | 5/29/08 | Sandy | Complete |  |
| REC 4 | Flow Studies | Provide the Trail Users with a schedule of the WW and aquatic flow studies and target flows so that they can go out and observe flows. | 5/29/08 | Dave/Sandy | Ongoing | Primary schedule was e-mailed to TWG on 7/16/08. In addition, a detailed schedule for 100 and 368 cfs target flows was e-mailed to TWG on 7/16/08. |
| REC 4 | Flow Studies | Obtain and review documents containing information about crossing velocities and depths developed through other studies. | 5/29/08 | Dave | Ongoing | Research in progress. |
| REC 4 | Flow Studies | Review engineering reports for the pump station to determine whether they contain information about design flows for the intake channel and main channel. | 5/29/08 | Dave/Sandy | Ongoing | Obtained documents. Review in progress. |
| REC 4 | Flow Studies | Review pump station EIS to determine whether it contains any information about how nearby stream crossings would be affected by the project. | 5/29/08 | Dave | Ongoing | Obtained documents. Review in progress. |

Action Items

| TSP | Study Element | Action Item | Meeting Date during which Action was Discussed | Responsible Person | Status | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| REC 4 | Flow Studies | Go out and look at the following crossing locations under low flow conditions and determine if there is potential for crossing (eg. low flow channel). Coffer Dam Mammoth Bar Fords Bar Determine whether channel cross sections are appropriate and report back to group. | 5/29/08 | Dave/Sandy | Ongoing | PCWA will develop x-sections at Mammoth Bar and Ford’s Bar. Accordingly, it is no longer necessary to go out and look at these two locations to determine whether the x-sections are necessary. A site visit to the Coffer Dam area was conducted on 7/19/08 at 100 cfs. An update will provided to the REC TWG on 7/21/08. |
| REC 4 | Focus Groups/Flow Studies | Contact the boaters identified by REC TWG to: determine whether anybody has boated the MFAR between FM Reservoir and Interbay, Duncan Creek, and Long Canyon obtain flow information about the MFAR between Interbay and Ralston and the Rubicon River | 5/29/08 | Dave | Ongoing | Conducted follow conversations with Hilde and Charlie Center. Additional contacts in progress. |

Action Items

| TSP | Study Element | Action Item | Meeting Date during which Action was Discussed | Responsible Person | Status | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| REC 4 | Flow Studies | Document how PCWA proposes to assess boating flows on the Rubicon River and on the MFAR between Interbay and Ralston. Contact boaters Obtain dates from boater logs and compare to historic flow records Get digital library from Dave Steindorf and compare to historic flows Develop boatable flow ranges using boater feedback Analyze Project and non-Project flows using expressed boatable flow ranges and prepare summary statistics | 5/29/08 | Dave | Ongoing | Boater contacts in progress. Nate will obtain digital library from Dave Steindorf and will provide it to Dave Martinez. Boatable flow ranges will be developed based on boater feedback. Summary statistics will be prepared using boatable flow ranges and hydrologic data. |
| REC 4 | Flow Studies | Document how PCWA proposes to assess stream crossing flows in the bypass reach. Describe stage/discharge relationship Describe plan for Fords Bar, Mammoth Bar, And Coffer Dam | 5/29/08 | Dave | Complete | Documentation distributed to TWG by e-mail on 7/1/08. |
| REC 4 | Flow Studies | Document the range of solutions to increase releases from lower outlet at Hell Hole Dam. | 5/29/08 | PCWA | Ongoing | Mal is discussing with consultant team. |
| REC 4 | Flow Studies | Address liability issues. | 5/29/08 | PCWA | Complete | Mal discussed with legal council. Liability is not an issue provided participants sign liability form. |

Bin Items

| TSP | Study Element | Bin Item | Meeting Date during which Action was Discussed | Responsible Person | Status | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| REC 2 | Surveys | Administer general visitor survey to commercial patrons. | 3/6/08 | PCWA | Complete | Survey is being administered to all willing respondents, including commercial patrons, when intercepted. |
| REC 2 | Surveys | Extend general visitor surveys into fall to capture hunting use. | 3/6/08 | PCWA | Ongoing | Ongoing discussion between PCWA and USFS to address solutions to resource issues. Surveys not proposed for 2008. |