The following presents Placer County Water Agency’s (PCWA’s) whitewater boating flow study proposal for bypass reaches associated with the Middle Fork American River Project (MFP) referenced in the section titled “Potential Whitewater Boating Studies on Runs in Bypass Reaches” of the REC 4 Technical Study Plan (PCWA 2007).  The proposal is based on a review of information collected to date and follow-up discussions with relicensing participants at the March 16, 2009 Recreation Technical Working Group (TWG) meeting.  The focus of the proposal is to collect additional “high value” study information to assist in the development and evaluation of potential license conditions.  The following describes PCWA’s proposal for conducting contingency whitewater boating flow studies in the bypass reaches associated with the MFP.  The “high value” studies are focused in two bypass reaches based on the following criteria:

- future controlled whitewater flow releases could be provided from reservoir storage;

- whitewater runs have the potential to attract large number of boaters;

- high level of interest has been expressed during consultation with potential boaters; and

- road access to the whitewater runs are generally available during the typical runoff period.

Whitewater boating flow studies are proposed for two bypass reaches, as described below.

Rubicon River – Ellicott Bridge to Ralston Afterbay

  - Single flow study will be conducted on spill or high flow runoff event (2009 – 2010).

  - Target flow range: 500 to 800 cfs.

  - Flow study could be 1 or 2 days, as determined by the study team.

  - PCWA will be responsible for:

    - Monitoring flow and communicating probability and timing of spill or high runoff event to the potential boating team;

    - Establish single flow study date;

    - Conducting pre-and post-boating discussions;

    - Developing flow study evaluation form in consultation with REC TWG; and

    - Study documentation and reporting.

  - Boating community will be responsible for:

    - Providing a minimum of 4 boaters (signed PCWA liability waivers required).

  - Boating team will be responsible for:

    - Providing their own access logistics;

    - Providing all necessary on-water equipment and support material;

    - Photo-documentation of flow study (optional);

    - Participating in pre- and post-run discussions; and

    - Completing the flow study evaluation forms.

Middle Fork American River - Middle Fork Interbay Dam to Ralston Afterbay

  - Controlled flow study (prior to mid-May 2009 or 2010).

  - Target study flow range: 450 cfs – 550 cfs.

  - PCWA will be responsible for:

    - Establishing the controlled flow study date;

    - Providing target flow range;

    - Conducting pre-and post-boating discussions;

    - Developing flow study evaluation form in consultation with REC TWG; and

    - Preparing and distributing supplemental study report.

  - Boating community will be responsible for:

    - Providing a minimum of 4 boaters (signed PCWA liability waivers required).

  - Boating team will be responsible for:

    - Providing their own access logistics;

    - Providing all necessary on-water equipment and support material;

    - Photo-documentation of flow study (optional);

    - Participating in pre- and post-run discussions; and

    - Completing flow study evaluation forms.

No additional whitewater boating flow studies are proposed in four bypass reaches, identified below.

  - Middle Fork American River

    - French Meadows Dam to Middle Fork Interbay

  - Duncan Creek

    - Duncan Creek Diversion Dam to the Middle Fork American River Confluence

  - Long Canyon Creek

    - Confluence of North and South Forks of Long Canyon Creek to confluence of Rubicon River

  - North and South Forks of Long Canyon Creek

Implementation of PCWA’s Whitewater Boating Flow Study Proposal is contingent upon agreement by the Recreation Technical Working Group of all study elements described above.