Potential Resource Issue:

Protection of special-status wildlife species and their habitats.

Project Nexus:

Project operations and maintenance activities and potential Project betterments could disturb or result in loss of habitat for special-status wildlife species.

Potential License Condition:

- Vegetation and Integrated Pest Management Plan.

- Special-status wildlife protection measures.

Study Objective:

Identify special-status wildlife species potentially occurring in California Wildlife Habitat Relationships (CWHR) habitats documented as part of the TERR1 – Vegetation Communities and Wildlife Habitat Technical Study Plan (TSP).

Determine whether Project communication lines and powerlines are consistent with Avian Power Line Interaction Committee (APLIC) Guidelines.

Identify wildlife species use and diversity as well as habitat relationships at potential project betterments.

Document U.S. Department of Agriculture-Forest Service (USDA-FS) land allocations and known occurrences of special-status wildlife species at Project facilities, roads, trails, recreation facilities, dispersed concentrated use areas, and bypass and peaking reaches.

Document USDA-FS land allocations and known occurrences of special-status wildlife species at potential Project betterments.

Extent of Study Area:

The study area is ¼ mile around existing Project facilities and features, recreation facilities, and dispersed concentrated use areas (see Existing Project Description Table 5-1 and Table 5-2, and REC1 – Recreation Use and Facilities Assessment TSP, Table REC1-1).  If additional Project facilities and features, recreation facilities, or dispersed concentrated use areas are identified following submittal of the Pre-Application Document (PAD) to FERC, these areas will be surveyed consistent with this technical study plan.

The study area also includes ¼ mile around potential Project betterments, including new facilities, roads, trails, staging and disposal sites, as well as new inundation areas (see Existing Project Description Proposed Project Betterments Table 6-1).

Species-specific survey areas are provided below.

Study Approach:

A special-status wildlife species is defined as any species that is granted status by a federal, state, or local agency.  Federally listed species granted status by the U.S. Fish and Wildlife Service (USFWS) under the Federal Endangered Species Act (ESA) include threatened (FT), endangered (FE), proposed threatened or endangered (FPT, FPE), candidate (FC), or listed species proposed for delisting (FPD).  USDA-FS maintains lists of Forest Service Sensitive (FSS) wildlife species, and National Forest Management Indicator Species (MIS) for each forest.  State of California listed wildlife species, which are granted status by the California Department of Fish and Game (CDFG) under the California Endangered Species Act (CESA), include threatened (ST), endangered (SE), California Fully Protected species (CFP), and California Species of Special Concern (CSC).

The study approach for special-status wildlife species and their habitats is provided below.

General Approach

Identify and map known occurrences (species presence) of special-status wildlife species within ¼ mile of Project facilities, roads, trails, recreation facilities, dispersed concentrated use areas, bypass and peaking reaches, and potential Project betterments, based on agency consultation and a review of existing information.  Preliminary information is presented in the Middle Fork American River Hydroelectric Project (FERC No. 2079) Draft Existing Resource Information Report, First Series (PCWA 2006).

Identify special-status wildlife species potentially occurring within CWHR designations based on A Guide to Wildlife Habitats of California (Meyer and Laudenslayer 1988).  Preliminary information is presented in the Middle Fork American River Hydroelectric Project (FERC No. 2079) Draft Existing Resource Information Report, First Series (PCWA 2006).  (See TERR1 – Vegetation Communities and Wildlife Habitat TSP for a summary of CWHR).

Determine consistency of the Project communication lines and powerlines with APLIC Guidelines.

Conduct surveys within a 100-foot buffer area around potential Project betterments (i.e., new facilities, roads and trails; staging and disposal areas, and new inundation areas) to document species use and diversity as well as habitat relationships.

  - Survey methods will be varied depending on the survey area and terrain and include zigzag and linear transects.

  - Surveys will be completed in spring.  Species presence will be determined based on observation, species-specific vocalizations, or diagnostic field sign (e.g., scat, tracks, pellets).

Prepare draft and final technical reports describing study objectives, methodologies, and results (including species-specific surveys described below).

Osprey

Conduct osprey nest surveys in conjunction with bald eagle surveys at the following locations:

  - French Meadows Reservoir;

  - Hell Hole Reservoir;

  - Middle Fork Interbay;

  - Ralston Afterbay;

  - Rubicon River from Hell Hole Reservoir to MFAR confluence;

  - MFAR and from French Meadows Reservoir to the confluence with North Fork American River (NFAR), and;

  - NFAR confluence to the Ordinary High Water Mark (OHWM) of Folsom Reservoir.

Refer to the TERR5 – Bald Eagle TSP for the survey methodology.

Develop a Geographic Information System (GIS) map of osprey occurrences and nests and overlay information on Project facilities and features, recreation facilities, dispersed concentrated use areas, and bypass and peaking reaches.

Overlay osprey GIS information on potential Project betterments.

Northern Goshawk

Obtain USDA-FS GIS data layers of northern goshawk land allocations (i.e., protected activity centers (PACs)) and detections in the study area (USDA-FS 2004).

Develop a GIS map of northern goshawk land allocations and known occurrences and overlay information on Project facilities and features, recreation facilities, and dispersed concentrated use areas.

Overlay northern goshawk GIS information on potential Project betterments.

California Spotted Owl

Obtain USDA-FS GIS data layers of California spotted owl land allocations (i.e., PACs and Home Range Core Areas (HRCAs)) and detections in the study area (USDA-FS 2004).

Develop a GIS map of California spotted owl land allocations and known occurrences and overlay information on Project facilities and features, recreation facilities, and dispersed concentrated use areas.

Overlay California spotted owl GIS information on potential Project betterments.

Willow Flycatcher

Obtain USDA-FS data layers documenting potential willow flycatcher nesting habitat, including riparian habitats and wet meadows in the study area.

Develop a GIS map of potential willow flycatcher nesting habitat and overlay information on Project facilities and features, recreation facilities, dispersed concentrated use areas, and bypass and peaking reaches.

Overlay willow flycatcher GIS information on potential Project betterments.

Mesocarnivores

Obtain a GIS map of USDA-FS land allocations (forest carnivore den sites) and detections of American marten and Pacific fisher in the study area (USDA-FS 2004).

Develop a GIS map of USDA-FS mesocarnivore land allocations and known occurrences and overlay information on Project facilities and features, recreation facilities, and dispersed concentrated use areas.

Overlay mesocarnivore GIS information on potential Project betterments.

Mule Deer

Update the GIS map of the Blue Canyon Mule Deer Herd and Pacific Mule Deer Herd migration patterns and important habitats in the Middle Fork American River Watershed based on agency consultation.  Preliminary information is presented in the Middle Fork American River Hydroelectric Project (FERC No. 2079) Draft Existing Resource Information Report, First Series (PCWA 2006).

Overlay GIS map of migration patterns and important habitats on Project facilities and features, recreation facilities, dispersed concentrated use areas, and potential Project betterments.

Schedule:

| Date | Activity |
| --- | --- |
| August through October 2007 | Complete data collection and evaluate Project communication lines and powerlines |
| November 2007 through January 2008 | Complete data analysis |
| February through June 2008 | Conduct Osprey nesting surveys |
| April and May 2008 | Conduct wildlife surveys at proposed Project betterments |
| August through October 2008 | Analyze data and prepare draft report |
| November 2008 through January 2009 | Terrestrial TWG review and provide comments on draft report |
| February and March 2009 | Resolve comments and prepare final report |
| March 2009 | Distribute final report to the Terrestrial TWG and Plenary |

Level of Effort and Cost:

To be determined.

References:

Mayer, K.E., and W.F. Laudenslayer.  1988.  A Guide to Wildlife Habitats of California.  State of California, Department of Fish and Game.  Sacramento, CA.

Placer County Water Agency (PCWA).  2006.  Middle Fork American River Hydroelectric Project (FERC No. 2079) Draft Existing Resource Information Report, First Series.  June 2006.

Ralph, C. J., G. R. Geupel, P. Pyle, T. E. Martin and D. F. DeSante. 1993. Handbook of field methods for monitoring birds, Pacific Southwest Research Station, Forest Service, U. S. Department of Agriculture, Albany, CA, pp. 41.

U.S. Department of Agriculture Forest Service (USDA-FS).  2004.  Sierra National Forest Plan Amendment (SNFPA) – Final Supplemental Environmental Impact Statement – Record of Decision. Pacific Southwest Region. R5-MB-046.  January 2004.