| January 6, 2009 |
| --- |
| Plenary |  | Relicensing Overview Technical Study Plan Implementation Update Approach for Developing New License Conditions Establish Collaboration Process Subgroup | 1 day |

| January 14, 2009 |
| --- |
| Operations Model Technical Team |  |  | 0.5 day |

| February 2, 2009 |
| --- |
| Plenary |  | FERC Study Implementation Progress Report | 1 day |

| February 3, 2009 |
| --- |
| AQ TWG | AQ 6 - Fish Passage AQ 9 - Geomorphology | Present and Discuss DRAFT Technical Study Reports Results | 1 day |
|  | AQ 7 - Entrainment AQ 11 - Water Quality | Current Status Update |  |

| February 11, 2009 |
| --- |
| Operations Model Technical Team |  |  | 0.5 day |

| February 17, 2009 |
| --- |
| TERR TWG | TERR 2 - Special-status Plants TERR 3 - Noxious Weeds TERR 4 - Special-status Wildlife TERR 5 - Bald Eagle | Present and Discuss DRAFT Technical Study Reports Results | 1 day |

| March 2, 2009 |
| --- |
| LAND TWG | LAND 1 - Transportation System LAND 2 - Fire Prevention and Response LAND 3 - Emergency Action and Public Safety LAND 4 - FERC Project Boundary and Authorization | Present and Discuss DRAFT Technical Study Reports Results | 1 day |

| March 3, 2009 |
| --- |
| AQ TWG | AQ 2 - Fish Population AQ 3 - Special-status Mollusks | Present and Discuss DRAFT Technical Study Reports Results | 1 day |
|  | AQ 2 - Fish Population | Standing Crop Criteria |  |
|  | AQ 12 - Special-status Amphibians and Aquatic Reptiles | CRLF and FYLF Status Updates |  |

| March 11, 2009 |
| --- |
| Operations Model Technical Team |  |  | 0.5 day |

| March 16 2009 |
| --- |
| Communication Protocol Subgroup |  |  | 0.5 day |

| April 6, 2009 |
| --- |
| REC TWG | REC 2 - Recreation Visitor Surveys REC 4 - Stream-based Recreation Opportunities REC 5 - Visual Quality Assessment | Present and Discuss DRAFT Technical Study Reports Results | 1 day |

| April 7, 2009 |
| --- |
| AQ TWG | AQ 1 - Instream Flow AQ 4 - Water Temperature | Modeling Status Reports and Updates | 1 day |
|  | AQ 5 - Bioenergetics | Study Update |  |
|  | AQ 2 - Fish Population | Standing Crop Criteria |  |

| April 8, 2009 |
| --- |
| Operations Model Technical Team |  |  | 0.5 day |

| April 20, 2009 |
| --- |
| Communication Protocol Subgroup |  |  | 0.5 day |
| CUL TWG | CUL 1 - Cultural Resources | Provide overview of Draft Eligibility Study Report Provide overview of 2009 activities, including HPMP development and SHPO consultation processes Stipends Interim Cultural Resource Protection Policy Plan | 0.5 day |

| May 4, 2009 |
| --- |
| Plenary |  | Communication Protocol | 0.5 day |
| License Condition Development Team (LCDT) | Vegetation & Integrated Pest Management Plan | Process Overview Presentation Review Resource Status Summary Information Identify Additional Information Needs/ Analyses/ Analytical Tools Review Key Resource Issues | 0.5 day |

| May 5, 2009 |
| --- |
| AQ TWG | AQ 2 - Fish Population | 2009 Field Study Consultation | 1 day |
|  | AQ 11 - Water Quality Contingency Sampling Protocol (Contingency Study) | Present and Discuss DRAFT Contingency Study Report Results |  |
|  | AQ 1 - Instream Flow AQ 4 - Water Temperature AQ 5 - Bioenergetics | Modeling Status Reports and Updates |  |

| May 13, 2009 |
| --- |
| Operations Model Technical Team |  |  | 0.5 day |

| May 18, 2009 |
| --- |
| LAND TWG | LAND 1 - Transportation System LAND 2 - Fire Prevention and Response LAND 3 - Emergency Action and Public Safety LAND 4 - FERC Project Boundary and Authorization | Discuss and address comments on DRAFT 2008 TSRs, if any | 0.5 day |
|  | LAND 1 - Transportation System | Phase 2 Study Consultation |  |

| June 1, 2009 |
| --- |
| Plenary |  |  | 0.5 day |
| LCDT | Vegetation & Integrated Pest Management Plan | Refine Key Resource Issues Discuss Potential PM&E Measures | 0.5 day |

| June 2, 2009 |
| --- |
| LCDT | Sediment Management | Review Resource Status Summary Information Identify Additional Information Needs/ Analyses/ Analytical Tools Review Key Resource Issues | 1 day |

| June 10, 2009 |
| --- |
| Operations Model Technical Team |  |  | 0.5 day |

| June 15, 2009 |
| --- |
| REC TWG | REC 1 - Recreation Use and Facilities Assessment REC 3 - Reservoir Recreation Opportunities | Present and Discuss DRAFT Technical Study Reports Results | 1 day |
|  | REC 2 - Recreation Visitor Surveys REC 4 - Stream-based Recreation Opportunities REC 5 - Visual Quality Assessment | Discuss Stakeholder Comments on DRAFT Technical Study Reports, if any |  |

| June 16, 2009 |
| --- |
| AQ TWG | AQ 1 - Instream Flow | Modeling Status Report and Update | 1 day |
|  | AQ 7 - Entrainment | Study Update |  |

| July 6, 2009 |
| --- |
| LCDT | Sediment Management | Review Resource Status Summary Information Identify Additional Information Needs/ Analyses/ Analytical Tools Review Key Resource Issues | 0.5 day |
| CUL TWG | CUL 1 - Cultural Resources | Status Update Address questions or concerns regarding information presented in final Eligibility Report, if any Update on SHPO consultation | 0.5 day |

| July 7, 2009 |
| --- |
| AQ TWG | AQ 4 - Water Temperature | Modeling Status Report and Update | 0.5 day |

| July 20, 2009 |
| --- |
| LCDT | Vegetation & Integrated Pest Management Plan | Review Draft Plan | 0.5 day |
|  | Bald Eagle Management Plan | Review Resource Status Summary Information Identify Additional Information Needs/ Analyses/ Analytical Tools Review Key Resource Issues |  |
| LCDT | Visual Management Plan | Process Overview Presentation Review Resource Status Summary Information Identify Additional Information Needs/ Analyses/ Analytical Tools Review Key Resource Issues | 0.5 day |

| July 21, 2009 |
| --- |
| AQ TWG | AQ 1 - Instream Flow AQ 9 - Geomorphology AQ 10 - Riparian Resources AQ 12 - Special-status Amphibians and Aquatic Reptiles | Modeling Status Report and Update Present and Discuss DRAFT Technical Study Reports Results | 1 day |

| August 3, 2009 |
| --- |
| LCDT | Sediment Management Plan | Refine Key Resource Issues Discuss Potential PM&E Measures | 1 day |

| August 4, 2009 |
| --- |
| AQ TWG | AQ 4 - Water Temperature AQ 5 - Bioenergetics | Present and Discuss DRAFT Technical Study Reports Results | 1 day |

| August 17, 2009 |
| --- |
| LCDT | Vegetation & Integrated Pest Management Plan | Describe Resulting Effects (Balancing) Address Comments on Draft Plan | 0.5 day |
|  | Bald Eagle Management Plan | Refine Key Resource Issues Discuss Potential PM&E Measures |  |
| LCDT | Visual Management Plan | Refine Key Resource Issues Discuss Potential PM&E Measures | 0.5 day |

| August 18, 2009 |
| --- |
| AQ TWG | AQ 1- Instream Flow | Present and Discuss DRAFT Technical Study Report Results | 1 day |

| September 14, 2009 |
| --- |
| Plenary |  | Update on Technical Study Reports Update on Collaboration Process | 0.5 day |
| LCDT | Sediment Management Plan | Review Draft Plan | 0.5 day |

| September 15, 2009 |
| --- |
| AQ TWG | AQ 4 - Water Temperature AQ 5 - Bioenergetics | Discuss Stakeholder Comments on DRAFT Technical Study Report | 1 day |

| September 21, 2009 |
| --- |
| LCDT | Vegetation & Integrated Pest Management Plan | Refine Draft Plan | 0.5 day |
|  | Bald Eagle Management Plan | Review Draft Plan |  |
| LCDT | Visual Management Plan | Review and Address Comments on Draft Plan Describe Resulting Effects (Balancing) | 1 day |

| September 22, 2009 |
| --- |
| AQ TWG | AQ 7 - Entrainment | Present and Discuss DRAFT Technical Study Report Results | 1 day |

| October 5, 2009 |
| --- |
| LCDT | Recreation Plan | Process Overview Presentation Review Resource Status Summary Information Identify Additional Information Needs/ Analyses/ Analytical Tools Review Key Resource Issues | 0.5 day |

| October 6, 2009 |
| --- |
| AQ TWG | AQ 1 - Instream Flow AQ 4 - Water Temperature AQ 5 - Bioenergetics | Discuss Modeling Results Discuss Stakeholder Comments on DRAFT Technical Study Report | 1 day |
|  | AQ 8 - Reservoir Fish Habitat | Present and Discuss DRAFT Technical Study Report Results |  |

| October 19, 2009 |
| --- |
| LCDT | Vegetation & Integrated Pest Management Plan | Approve Final Plan | 0.5 day |
|  | Bald Eagle Management Plan | Describe Resulting Effects (Balancing) Address Comments on Draft Plan |  |
| LCDT | Visual Management Plan | Refine and Approve Final Plan | 0.5 day |

| October 20, 2009 |
| --- |
| LCDT | Sediment Management Plan | Describe Resulting Effects (Balancing) Address Comments on Draft Plan | 1 day |

| November 2, 2009 |
| --- |
| Plenary |  |  | 0.5 day |
| LCDT | Water Quality Measure | Review Resource Status Summary Information Identify Additional Information Needs/ Analyses/ Analytical Tools Review Key Resource Issues | 0.5 day |

| November 3, 2009 |
| --- |
| LCDT | Recreation Plan | Refine Key Resource Issues Discuss Potential PM&E Measures | 0.5 day |

| November 16, 2009 |
| --- |
| LCDT | Bald Eagle Management Plan | Refine Draft Plan | 0.5 day |
|  | Special-status Wildlife Protection Measure | Review Resource Status Summary Information Identify Additional Information Needs/ Analyses/ Analytical Tools Review Key Resource Issues |  |
| LCDT | Sediment Management Plan | Describe Resulting Effects (Balancing) Address Comments on Draft Plan | 0.5 day |

| November 17, 2009 |
| --- |
| LCDT | Historic Properties Management Plan (HPMP) | Process Overview Presentation Review Resource Status Summary Information Identify Additional Information Needs/ Analyses/ Analytical Tools Review Key Resource Issues | 1 day |

| December 7, 2009 |
| --- |
| LCDT | Special-status Wildlife Protection Measure | Refine Key Resource Issues Discuss Potential PM&E Measures | 0.5 day |
|  | Bald Eagle Management Plan | Approve Final Plan |  |
| LCDT | Sediment Management Plan | Refine Draft Plan | 0.5 day |

| December 8, 2009 |
| --- |
| LCDT | Recreation Plan | Review Draft Plan | 1 day |

# Text boxes

January 6, 2009

Handout #3